# Operator Decision Brief — Wiring ota-manager’s Feature Pages (Router Reconciliation)

Revision: 1 Last modified: 2026-07-09T20:16:02Z Authority: Stream OB2 (autonomous research/decision-brief subagent) Status: PROPOSAL ONLY — un-executed, OPERATOR-GATED (§11.4.101 item C). No code changed. Scope: clients/ota-manager (React 19 + Tauri v2). Read-only investigation + deep-web citation. Honest boundary (§11.4.6): This document proves the CURRENT state as fact and lays out options. It recommends but does NOT execute. Wiring the pages is a UX + architecture decision the operator must approve. Nothing here has been implemented.

## 1. Current state — established as FACT (cite file:line)

### 1.1 Router library actually in use

- App router = @tanstack/react-router@1.170.16 (resolved via pnpm ls).

  - src/main.tsx:4-6,26 — createRouter({ routeTree }) from ./route-tree.gen, wrapped in <RouterProvider>.

  - src/App.tsx:1,8 — a SECOND, redundant createRouter({ routeTree }) (an alternate entry; main.tsx is the one Vite loads via index.html).

- react-router-dom@7.18.0 is ALSO a dependency (package.json:34) but is a LEFTOVER — it is imported by exactly ONE non-test source file (see 1.4). It is not the app’s router.

### 1.2 What is ACTUALLY wired into the router

The route tree is hand-written, NOT file-based codegen, at src/route-tree.gen.ts. Despite the .gen.ts name it is a normal committed source file using the code-based createRoute API. It wires only THREE things:

- src/route-tree.gen.ts:12-16 — /login → LoginPage

- src/route-tree.gen.ts:18-22 — layout route → MainLayout (src/features/layout/main-layout.tsx)

- src/route-tree.gen.ts:24-28 — /dashboard → DashboardPage imported from @/routes/dashboard (the STATIC placeholder, see 1.5)

So the shipped app exposes only /login and a placeholder /dashboard. Everything else is unrouted.

### 1.3 Pages that EXIST under src/features/** (8 feature pages + 2 detail pages)

| Page file | Routed? | tsc errors |
| --- | --- | --- |
| src/features/auth/login-page.tsx | ✅ wired (/login) | 0 |
| src/routes/dashboard.tsx (static placeholder) | ✅ wired (/dashboard) | 0 |
| src/features/dashboard/dashboard-page.tsx (rich) | ❌ UNROUTED | 1 |
| src/features/devices/devices-page.tsx | ❌ UNROUTED | 9 |
| src/features/devices/device-detail-page.tsx | ❌ UNROUTED | 12 |
| src/features/releases/releases-page.tsx | ❌ UNROUTED | 15 |
| src/features/deployments/deployments-page.tsx | ❌ UNROUTED | 11 |
| src/features/deployments/deployment-detail-page.tsx | ❌ UNROUTED | 14 |
| src/features/groups/groups-page.tsx | ❌ UNROUTED | 6 |
| src/features/audit/audit-page.tsx | ❌ UNROUTED | 2 |
| src/routes/index.tsx (route definitions, unused) | ❌ UNROUTED | 10 |
| src/features/layout/app-layout.tsx (dead — see 1.6) | ❌ UNROUTED | 3 |
| src/features/layout/sidebar.tsx | (rendered by MainLayout) | 2 |

### 1.4 Exactly which files import which router

- react-router-dom (grep src/):

  - src/features/dashboard/dashboard-page.tsx:7 — import { useNavigate } from "react-router-dom";

  - src/__tests__/dashboard.test.tsx:6 — vi.mock('react-router-dom', …) (test only)

- @tanstack/react-router (grep src/): App.tsx, main.tsx, route-tree.gen.ts, routes/index.tsx, routes/__root.tsx, features/deployments/deployments-page.tsx, features/deployments/deployment-detail-page.tsx, features/devices/device-detail-page.tsx, features/layout/{app-layout,main-layout,sidebar,topbar}.tsx, hooks/use-auth.ts, plus tests.

Net: only ONE production file (features/dashboard/dashboard-page.tsx) still uses the wrong router (react-router-dom). Most unrouted pages ALREADY import @tanstack/react-router but use its API incompletely / against a route graph that doesn’t contain their paths.

### 1.5 Two competing dashboards (parallel-agent artifact)

- src/routes/dashboard.tsx — exports DashboardPage, a STATIC placeholder (“–” values, “Connect to server”). No hooks, no router API. This is the one currently wired.

- src/features/dashboard/dashboard-page.tsx — the RICH dashboard: telemetry stat cards (useTelemetryOverview), activity feed (useAuditLog), quick-action buttons that navigate(...). Uses react-router-dom’s useNavigate. Imported only by the unrouted routes/index.tsx + its test.

### 1.6 routes/index.tsx and app-layout.tsx are unreferenced

- src/routes/index.tsx uses createFileRoute("/dashboard") etc. — the file-based routing API, which requires the TanStack Router codegen plugin the project does not run. It is imported by nothing (route-tree.gen.ts is hand-written). Its createFileRoute calls produce 10 of the 85 errors (“not assignable to parameter of type undefined” — file-based routes need the generated register).

- src/features/layout/app-layout.tsx (AppLayout, default export) is imported by nothing — the wired layout is main-layout.tsx (MainLayout). app-layout.tsx is a dead duplicate.

### 1.7 Dead navigation today

src/features/layout/sidebar.tsx:18-23 renders nav links to /dashboard, /devices, /releases, /deployments, /groups, /audit. Only /dashboard resolves. The other five are dead nav — a user clicking them today hits a path with no route.

## 2. The 85 tsc errors — real count + categorized root cause

Real count: 85 errors (pnpm exec tsc --noEmit, TOTAL grep -c "error TS" = 85). Evidence captured at /tmp/tsc_out.txt during this run. Distribution by file matches §1.3.

CORRECTION to the session’s framing. The 85 errors are ALL located in the unrouted-page cluster, but they are NOT all router-API root cause. They are a MIX of four independent drifts plus noise. Migrating react-router-dom→@tanstack/react-router alone fixes only ~19 of 85 (~22%); wiring the pages requires reconciling three OTHER drift families too.

| # | Root-cause family | ~count | What it is | Fixed by router migration? |
| --- | --- | --- | --- | --- |
| A | Router-API — file-based createFileRoute unused | 10 | routes/index.tsx uses file-based API with no codegen → “not assignable to undefined” | Yes (rewrite as code-based routes) |
| B | Router-API — navigate()/Link to/NavLink isActive/ConstrainLiteral | ~9 | to="/deployments" not in route union; navigate("string") vs navigate({to}); NavLink className={({isActive})=>…} (react-router signature) | Yes |
| C | Hook-return-shape drift | ~15 | Pages expect the OLD custom-hook shape ({device, updates, loading, refresh}) but hooks now return react-query UseQueryResult ({data, isLoading, refetch}) — e.g. device-detail-page.tsx:460-472, devices-page.tsx:415, app-layout.tsx:89 (useLogout().mutate) | No — separate fix |
| D | Select/form component API drift | 10 | Property 'value'/'onChange' does not exist on '{ name: string }'; {placeholder} not assignable to <span> — the Select/form primitives’ props changed | No — separate fix |
| E | API type-model drift | ~22 | List-wrapper vs array (ReleaseList/DeploymentList/GroupList/AuditLogList/Artifact used as arrays via .map/.find/.length/.filter); missing exports (Release, Deployment); wrong request fields (targetModel vs target_model, artifactId, RecallRequest.reason, DeviceListFilter.search, DeploymentStatus.id) | No — separate fix |
| F | Toast API drift | 6 | Property 'toast' does not exist on type 'ToastContextValue' — pages call toast() shape the context no longer exposes | No — separate fix |
| G | Unused imports (TS6133/TS6192) | 8 | Dead imports (React, SheetTrigger, CardDescription, groupId, deviceId, toast) | Incidental |
| H | Misc | ~5 | Type 'Error' is not assignable to type 'string' (error prop drift); Expected 1 arguments, but got 2/0 | Partly |

(Category boundaries A/B are router; C/D/E/F/G/H are not. Counts are ±1 where an error line spans two families; the load-bearing conclusion — router migration ≈ 1/4 of the work — is robust.)

Implication: “wire the pages” ≠ “migrate the router.” It is a four-part reconciliation: (1) router API + code-based route wiring, (2) hook-return-shape (adopt react-query {data,isLoading,refetch}), (3) API type-model (unwrap *List → arrays, fix request field names against the real Go server contract), (4) UI component props (Select/form, Toast). Only after all four does the unrouted cluster compile.

## 3. §11.4.124 investigate-before-remove — are these intended features or abandoned scaffolding?

Verdict: INTENDED SHIPPING FEATURES. Do NOT remove — wire them. Captured git + spec evidence:

- Origin commit a0552d8e “feat(ota-manager): cross-platform management client suite — 4 parallel agents” — the entire client (6,734 lines) was built in ONE deliberate pass by 4 parallel agents. Agent #3’s mandate is verbatim: “Core UI Pages — Dashboard … Devices … Releases … Deployments … Groups … Audit log … All pages include loading skeleton, empty state, and error+retry.” These pages are the product, not scaffolding.

- Design spec docs/superpowers/specs/2026-06-19-ota-management-client-design.md §4 “Application Routes” explicitly enumerates every route: /devices, /devices/:id, /devices/:id/telemetry, /releases, /releases/:id, /deployments, /deployments/:id, /deployments/:id/rollout, /deployments/:id/recall, /groups, /groups/:id, /audit. The component tree (§ lines 149-178) lists DashboardPage/DevicesPage/ReleasesPage/DeploymentsPage/AuditPage under the layout. This is a specified feature set.

- The sidebar already links to them (sidebar.tsx:18-23) — the nav was built expecting these routes.

- They carry tests + host-render coverage — src/__tests__/features/{devices,releases,deployments}.test.tsx, src/__tests__/dashboard.test.tsx, and visual/run-all-dashboard.mjs (§11.4.170 host-render). Abandoned scaffolding does not get a visual-regression harness.

Root cause of the “unrouted” state (git): the parallel-agent build produced TWO inconsistent routing approaches that were never reconciled — Agent #1 hand-wrote route-tree.gen.ts (code-based, login + placeholder dashboard only), while Agent #3 wrote the rich pages + a file-based routes/index.tsx that was never connected, and reached for react-router-dom habits in dashboard-page.tsx. Commit 34f7dcf6 (Stream P) later triaged 118 → 85 errors, explicitly deferring the remaining 85 as the “operator-gated tanstack-router reconciliation.” Commit 28ce6fd6 already applied §11.4.124/§11.4.114 to restore mistakenly-deleted hook shims in this same cluster — precedent that removal here is the wrong reflex.

The only genuine removal candidates (both superseded duplicates, still operator-gated per §11.4.122): - src/features/layout/app-layout.tsx — dead duplicate of main-layout.tsx (zero importers). - src/routes/dashboard.tsx static placeholder — to be RETIRED in favour of the rich features/dashboard/dashboard-page.tsx once wired (not deleted standalone). Neither should be removed except as part of the approved wiring work, each in its own §11.4.124 commit.

## 4. Options for the operator

| Option | What it resolves | Effort | Risk | Needs UX decision? |
| --- | --- | --- | --- | --- |
| A — WIRE (recommended): reconcile the 4 drift families (router + hooks + types + components) and add code-based routes for all pages into route-tree.gen.ts | All 85 → 0; ships the full specified management client; dead nav (§1.7) becomes live | High (multi-day; ~19 router + ~66 non-router fixes, each against the real Go server contract, §11.4.6) | Medium — bounded to clients/ota-manager; every page already has tests + host-render to guard the migration (§11.4.170) | Yes — confirm the v1 nav/route set + which sub-routes are in scope |
| B — DELETE the unrouted pages | All 85 vanish (errors leave with the files) | Low | Very high — DESTRUCTIVE. Removes intended, spec’d, tested features → §11.4.122 silent-removal violation + contradicts the design spec + throws away ~4,500 lines of built UI. Not recommended. | Yes (operator must explicitly approve dropping features) |
| C — LEAVE AS-IS | 0 | None | Medium — tsc gate stays RED at 85 permanently; the product ships login + a “–” placeholder dashboard while a full client sits dark in the tree; dead nav misleads users | No |

Notes on Option A scope: the rich dashboard’s quick-action buttons (dashboard-page.tsx) navigate to /releases/create, /deployments/create, /devices/register — sub-routes NOT in the design spec §4 list. The operator must decide whether those creation sub-routes are in the first wiring pass or the buttons are deferred/hidden.

## 5. Recommendation (OPERATOR-GATED — do NOT execute without approval)

Recommend Option A — wire the pages — as its own isolated feature work-stream (§11.4.167), because the pages are proven-intended, spec’d, and test-covered; the only alternative that clears the 85-error gate without destroying product is to build them, and they are already built — they need reconnecting, not writing.

Proposed concrete step list (each step its own reviewed commit; all gated behind operator go):

- UX confirmation FIRST (§11.4.66) — operator confirms the v1 route/nav set (proposed: the design spec §4 set, role-gated exactly as sidebar.tsx:18-23) and whether detail/creation sub-routes (/devices/:id, /deployments/:id, /releases/create, /deployments/create, /devices/register, telemetry/rollout/recall) are in-scope now or deferred.

- Route wiring — extend the hand-written src/route-tree.gen.ts with code-based createRoute children under the layout for each approved page (/devices, /releases, /deployments, /groups, /audit + approved detail routes). Retire the unused file-based src/routes/index.tsx.

- Router-API migration (family A+B) — replace react-router-dom useNavigate in dashboard-page.tsx with @tanstack/react-router; convert navigate("/x") → navigate({ to: "/x" }), Link to={/x/${id}`}` → `Link to="/x/$id” params={{ id }},useParams({ from }), and NavLinkclassName={({isActive})=>…}→ TanStack active-props. Then dropreact-router-domfrompackage.json`.

- Hook-return-shape (family C) — update pages to consume react-query { data, isLoading, refetch } instead of the legacy { device, loading, refresh }/useLogout().mutate shapes.

- API type-model (family E) — unwrap *List wrappers to arrays where iterated, export Release/ Deployment, and fix request field names against the real Go server wire contract (read-only: server/internal/api/*wire.go — never modified, §11.4.6).

- Component-props (family D+F) — reconcile Select/form value/onChange/placeholder and the Toast context API; clean unused imports (G).

- Retire the two duplicates — fold the rich dashboard in as /dashboard (retiring the routes/dashboard.tsx placeholder) and delete the dead features/layout/app-layout.tsx, each in its own §11.4.124 removal commit citing this brief.

- Prove it — tsc 85 → 0; pnpm build exit 0; vitest green; host-render (visual/run-all*.mjs, §11.4.170) each screen × {light,dark}; then §11.4.185 manual-QA of live navigation.

UX decision the operator MUST make: Which pages/routes ship in v1, and are the detail + creation sub-routes in scope now or deferred? The default answer (design spec §4 + current sidebar, role-gated) is ready to approve as-is; the only open question is the creation sub-routes the dashboard quick-actions point at.

## Sources verified

Verified 2026-07-09 against current TanStack Router documentation (v1.x) via Context7:

- TanStack Router — official migrate-from-react-router skill (packages/react-router/skills/lifecycle/migrate-from-react-router/SKILL.md): Link to="/posts/$postId" params={{ postId }} is the correct replacement for the react-router to={`/posts/${postId}`} habit.

- TanStack Router — useNavigate() (packages/react-router/skills/react-router/SKILL.md): navigate({ to: '/posts/$postId', params: { postId } }).

- TanStack Router — useParams({ from }) (same skill file).

- TanStack Router — code-based routing (docs/router/routing/code-based-routing.md): createRoute({ getParentRoute, path, component }) — the API route-tree.gen.ts already uses and step 2 extends.