# Helix OTA — Frontend / UI Production-Readiness Ledger

Revision: 3 Last modified: 2026-07-10T00:52:00Z Scope: Every Helix OTA user-facing UI surface (clients/ota-manager, dashboard) + the server SPA-serve seam + the headless Android bricks. Consolidates the §11.4.25 per-feature × platform × invariant coverage ledger with the §11.4.172 living production-readiness planning document into one artifact for the UI/frontend scope. Authority: §11.4.25 (full-automation coverage ledger), §11.4.170 (device-independent host-rendered UI visual proof), §11.4.172 (production-readiness planning), §11.4.162 (OpenDesign tokens), §11.4.6 (no guessing — every cell cites a file/evidence path).

Honest boundary (§11.4.6): this ledger CONSOLIDATES verified evidence from static inspection of committed artifacts (result JSONs, EVIDENCE.md files, the Go test source, the audit docs). It does not itself run any build or test — another work stream owns the live build (§11.4.119 single-resource-owner; this stream stayed read-only). Every PASS below cites a prior captured-evidence artifact that the owning stream produced; anything not independently verifiable from a committed artifact is marked UNKNOWN: / PENDING, never assumed. Rev 2 update: the WCAG token-contrast re-vendor in flight at Rev 1 has LANDED — committed dbc20d51 (token values + computed-ratio EVIDENCE.md + host-render re-proof) plus cdce12c7 (dashboard light-golden evidence re-sync, 45/45 host-render pass). Its items below are updated to done, with one honest finding from A’s own evidence: the token-value change is inert for ota-manager (its --muted/--border collide with shadcn :root HSL tokens that win the cascade, per A’s EVIDENCE.md §4), so the contrast fix benefits dashboard only — ota-manager’s shadcn palette still owes its own audit.

## 1. Per-surface × §11.4.25 six-invariant coverage ledger

Surfaces = each UI surface. Invariants (§11.4.25): 1. anti-bluff captured evidence (§11.4.5/§11.4.69/§11.4.107) 2. works end-to-end on target 3. matches documented promise 4. no open bugs 5. documented (§11.4.12/§11.4.18) 6. four-layer test floor (pre-build + post-build + runtime + paired mutation)

Cell values: PASS / PARTIAL / PENDING / N-A, each with a cited path.

### 1.1 clients/ota-manager (React 19 + Tauri v2; desktop + /manager web SPA)

| Inv | Verdict | Evidence (cited) |
| --- | --- | --- |
| 1 anti-bluff evidence | PASS | docs/qa/20260709-ota-manager-vendoring/hostrender-results.json → self_validation.image_diff_analyzer_sound / layout_analyzer_sound / ocr_analyzer_sound = true; golden-bad flagged both themes (light 0.7789%, dark 1.5193%); EVIDENCE.md §3. |
| 2 works end-to-end on target | PARTIAL | LoginPage host-rendered both themes (results.json themes.light/dark image_diff.good ratio 0 PASS). BUT coverage = 1 screen only (LoginPage); restored feature pages (devices/releases/deployments) are importable+tested but UNROUTED (CONTINUATION §5.C, operator-gated). Full desktop-Tauri packaged run: UNKNOWN: (not exercised in committed evidence). |
| 3 matches documented promise | PARTIAL | Tokens vendored byte-identical (EVIDENCE.md §1: src/styles/opendesign-tokens.css cmp == IDENTICAL); theme-toggle bug FIXED + pixel-proven (light↔dark = 98.96% differ, EVIDENCE.md §5). Gap: 118 type errors surfaced by the fixed tsc gate (CONTINUATION §5.B, commit 94fb10a2). |
| 4 no open bugs | PARTIAL (tracked) | Theme-toggle bug closed (EVIDENCE.md §4/§5). WCAG re-vendor landed (dbc20d51) but proven INERT for ota-manager — shadcn :root HSL tokens win the cascade (A’s 20260709-wcag-token-revendor/EVIDENCE.md §4: new-vs-old ota-manager render = 0.0000%); ota-manager’s shadcn palette owes its own contrast audit (new tracked item). OPEN + tracked: 118 TS type errors (§5.B); unrouted pages (§5.C). No silent unknowns. |
| 5 documented | PASS | docs/qa/20260709-ota-manager-vendoring/EVIDENCE.md (Rev 2) + docs/research/opendesign_ui_surface_audit_20260709/AUDIT.md row #1 + CONTINUATION §1 (late). |
| 6 four-layer test floor | PARTIAL | Post-build: pnpm build exit 0 (EVIDENCE.md §2). Runtime/unit: store DOM-write unit test 4/4 (unit-test.log, EVIDENCE.md §4). Host-render dual+self-validated oracle 1 screen (§3). MISSING: full screen×state matrix; type-gate not clean; no frontend-layer paired §1.1 mutation beyond analyzer self-validation. |

### 1.2 dashboard (React 18 SPA; web over /api/v1)

| Inv | Verdict | Evidence (cited) |
| --- | --- | --- |
| 1 anti-bluff evidence | PASS | docs/qa/20260709-dashboard-vendoring-complete/ — image-diff-selfcheck-*.json (good↔good ≈0, good↔mutated ≈0.50), baseline-rejects-mutated-*.json, layout-oracle-good/bad-*.json, light-vs-dark-distinctness-*.json; EVIDENCE.md (Rev 2) §4. Self-validated per §11.4.107(10). |
| 2 works end-to-end on target | PARTIAL | 5 screens host-rendered both themes (login + appshell + audit + releases + artifact-upload; distinctness ratios 0.90–0.97 = DISTINCT, EVIDENCE.md §4). Host-render uses stubbed window.fetch + stubbed login (component-render stub permitted §11.4.27, EVIDENCE.md §4) — full-stack e2e vs the real Go backend is a separate concern, UNKNOWN: from this evidence. |
| 3 matches documented promise | PASS | ALL 27 live screen inline-hex repointed to var(--token) across 8 screens; 9 justified AppShell brand-chrome hex kept + annotated (EVIDENCE.md §1/§2/§3); real light/dark theme added (theme.ts, CONTINUATION §1). |
| 4 no open bugs | PASS (with note) | WCAG re-vendor landed + proven for dashboard (dbc20d51+cdce12c7): light --warn→#854d0e (6.85 bg / 5.46 badgeTint), --success→#166534 (7.13 / 5.66 — closes the --success-as-text regression), --muted→#475569 (7.58), dark --danger→#ef4444 (5.32), --border-strong #64748b added; every value ≥ its AA bar (A EVIDENCE.md §2). Note: light --danger #dc2626 3.81 on its own badge-tint is a documented honest follow-up (A EVIDENCE.md §2, not over-changed). No silent unknowns. |
| 5 documented | PASS | docs/qa/20260709-dashboard-vendoring-complete/EVIDENCE.md + docs/qa/20260709-dashboard-vendoring/EVIDENCE.md + AUDIT.md row #2 + CONTINUATION §1. |
| 6 four-layer test floor | PASS (for covered screens) | EVIDENCE.md §5: build npm run build exit 0; npm run test:run 107 passed (12 files); npm run e2e:hostrender 45 passed (9 login + 36 new). Analyzer self-validation is the §1.1-class mutation proof at the visual layer. Note: broader screens beyond the 5 remain owed. |

### 1.3 Server SPA-serve seam (server/, Go/Gin — no independent UI)

| Inv | Verdict | Evidence (cited) |
| --- | --- | --- |
| 1 anti-bluff evidence | PASS | server/internal/api/embed_test.go — 5 tests drive the REAL Gin router (MountManagerUI), open served bytes, assert present + non-degenerate (§11.4.38); honest §11.4.3 SKIP when the embed is only a placeholder (requireBuiltEmbed). |
| 2 works end-to-end on target | N-A (own UI) → serves #1.1 | embed_test.go header: GET /manager/ → 200 index.html; /manager/assets/<hash>.{js,css} → 200 real bundle; client-route fallback → 200; missing asset → 404 (§11.4.120-reconciled). Serves the ota-manager SPA, not an independent UI. |
| 3 matches documented promise | PASS | TestManagerSPA_AssetChain_ServesRealBundle + TestManagerSPA_MissingAsset_Returns404 + TestManagerSPA_MissingExtensionlessAssetLikePath_Returns404 assert the documented asset-aware SPA fallback. |
| 4 no open bugs | PASS (with note) | Greedy-fallback bug closed + guarded (embed_test.go:217-265). NOTE: manager-dist/ is a stale build artifact (AUDIT row #3) — served bytes match source only after an ota-manager rebuild + re-embed. |
| 5 documented | PASS | embed_test.go header block + AUDIT.md row #3 + docs/research/server_health_20260709/REMEDIATION.md (cited in CONTINUATION §1). |
| 6 four-layer test floor | PARTIAL | Go httptest suite present + SKIP-honest. Tracked gap (REMEDIATION.md, CONTINUATION §1.B): internal/api/manager-dist has no dedicated _test.go coverage of the embedded artifact freshness. |

### 1.4 Android bricks (submodules/ota-android-agent, ota-update-engine-bridge)

| Inv | Verdict | Evidence (cited) |
| --- | --- | --- |
| 1–6 | N-A (no visual UI) | AUDIT.md rows #4/#5: grep for androidx.compose / @Composable / MaterialTheme / Color( → 0 matches; no res/**/*.xml; AndroidManifest declares only permissions + sharedUserId (headless poll worker / ApplyPort), no Activity/LAUNCHER. No UI surface exists to theme or host-render today. A future on-device Activity would need a Kotlin Color.kt/Theme.kt token bridge (NOT CSS) + Roborazzi/Paparazzi host-render per §11.4.170 (AUDIT §3). |

## 2. §11.4.170 host-render sub-matrix (screen × {light, dark})

Which screens are host-render-PROVEN per frontend (real component → host PNG → dual oracle: image-diff golden-good/bad + DOM-bounds/OCR layout oracle, self-validated §11.4.107(10)). ✔ = proven with committed goldens/EVIDENCE; ✘ = not yet proven (owed).

### ota-manager

| Screen | light | dark | Evidence |
| --- | --- | --- | --- |
| LoginPage | ✔ | ✔ | docs/qa/20260709-ota-manager-vendoring/hostrender-results.json + docs/qa/20260709-ota-manager-hostrender/results.json (good ratio 0, bad flagged, OCR golden-bad present, layout collapse detected; self_validation all true) |
| devices / releases / deployments / dashboard (other screens) | ✘ | ✘ | Not host-rendered — owed (CONTINUATION §5.F; pages currently unrouted §5.C). |

ota-manager host-render coverage = 1 screen × {light,dark}.

### dashboard

| Screen | light | dark | Evidence |
| --- | --- | --- | --- |
| Login | ✔ | ✔ | docs/qa/20260709-dashboard-hostrender/ (login-{light,dark}-actual.png, light-vs-dark-distinctness.json, self-check JSONs) |
| AppShell frame | ✔ | ✔ | docs/qa/20260709-dashboard-vendoring-complete/ appshell-{light,dark}-actual.png; distinctness 0.904 DISTINCT |
| AuditScreen | ✔ | ✔ | same dir; audit-{light,dark}-actual.png; distinctness 0.947 |
| ReleaseList (releases) | ✔ | ✔ | same dir; releases-{light,dark}-actual.png; distinctness 0.972 |
| ArtifactUploadScreen | ✔ | ✔ | same dir; artifact-upload-{light,dark}-actual.png; distinctness 0.967 |
| Deployments / Fleet / Groups / Overview | ✘ | ✘ | Repointed to tokens but not yet host-render-proven (EVIDENCE.md §1 lists them repointed; §4 proves 4 screens + login). Owed. |

dashboard host-render coverage = 5 screens × {light,dark}. Honest caveat: renders use stubbed fetch/login (§11.4.27 permitted); backend-independent by design (§11.4.170).

## 3. Production-readiness assessment (§11.4.172)

Rev 3 update (session close — 32 commits landed, all pushed 4/4 FF): the OpenDesign scope is COMPLETE and substantially hardened beyond it. Newly READY since Rev 2: A2 closed — ota-manager shadcn UI-boundary palette now WCAG-AA (a8c12d9a, 38/38 verified; the applier caught a rounding trap in the audit’s 2-decimal values); dashboard host-render matrix 5→9 screens + 4 empty/error state-variants (df2784ec, 870ca9ff, 81→117 pass); ota-manager host-render 1→2 screens (LoginPage + the shipped /dashboard, 01947d8e); ota-manager type errors 118→85 (34f7dcf6, remaining 85 all operator-gated router cluster); 2 real submodule bugs fixed (challenges RecordAction race + llms_verifier RED, f553104f/5a3e036a); server §11.4.169 memory + fuzzing gaps closed (f82a77e4 — 4,800-req heap-growth assertion + FuzzTokenSignerVerify 319k execs 0 crashes, both with FAIL-proofs) atop a full coverage audit (ca3860d8, suite 100% PASS / 0 races); and — closing the Stream V audit gap where the Postgres suite previously only type-checked — the pgx/PostgreSQL production persistence path is now RAN end-to-end (self-booting postgres:16-alpine via rootless podman from the submodules/containers brick; 15/15 integration packages ok + -race clean; real fault-injection evidence — live TCP-kill pgx errors, a real SQLSTATE 23514 CHECK rejection, a real uq_fabric_lease_active partial-unique-index conflict; docs/qa/20260709-server-postgres-integration/EVIDENCE.md). The remaining highest-value items are operator-gated decisions (see §3.2 / §4), not autonomous work: router-wiring (C), guard-hook regex via the constitution workflow (D), security-response-header middleware (O), DDoS default posture (Q), OpenDesign daemon (G). Per §11.4.185, none of this ships until the QA team’s manual confirmation.

### 3.1 Production-ready NOW

| Item | State | Evidence |
| --- | --- | --- |
| OpenDesign tokens adopted on both web frontends | READY | AUDIT.md rows #1 (ADOPTED) + #2 (PARTIAL→completed by vendoring-complete EVIDENCE.md); design-systems/helix-ota/tokens.css canonical. |
| ota-manager theme toggle (was broken) | READY | Fixed + pixel-proven 98.96% light↔dark (…ota-manager-vendoring/EVIDENCE.md §5). |
| dashboard real light/dark theme + full hex→token repoint | READY | vendoring-complete EVIDENCE.md §1–§5 (27/27 screen hex repointed; test:run 107; e2e 45). |
| Host-render visual proof harness on both frontends | READY (expanded) | self-validated dual oracle live on both; ota-manager 2 screens (LoginPage + shipped /dashboard, 01947d8e), dashboard 9 screens + 4 empty/error state-variants (df2784ec/870ca9ff). |
| ota-manager shadcn UI-boundary palette WCAG-AA (A2) | READY | a8c12d9a — --border/--input/--ring/--sidebar-border both themes ≥3:1, 38/38 verified, host-render self-validated. |
| Server SPA-serve seam + memory + fuzz coverage | READY | embed_test.go 5 real-router tests + 604c0508 stress+chaos + f82a77e4 heap-growth assertion + FuzzTokenSignerVerify (319k execs, 0 crashes). |
| Owned submodule bricks health | READY (12 green + 2 fixed) | 95d8328e audit; challenges race + FAIL-bluff fixed (f553104f), llms_verifier RED fixed (5a3e036a). |
| Server pgx/PostgreSQL production persistence path (architecture.md §4) | READY (RAN e2e) | docs/qa/20260709-server-postgres-integration/EVIDENCE.md — self-booting postgres:16-alpine via rootless podman (submodules/containers, §11.4.161); go test -tags integration ./... 15/15 ok + -race clean on internal/store+internal/rollout; real-DB fault evidence (pgx TCP-kill EOF, SQLSTATE 23514 CHECK, uq_fabric_lease_active lease conflict); teardown verified (podman ps -a clean). No product bug. |

### 3.2 NOT yet production-ready (with risk/priority)

| Item | State | Risk / priority |
| --- | --- | --- |
| WCAG contrast — DONE for BOTH frontends | dashboard tokens (dbc20d51+cdce12c7) AND ota-manager shadcn UI-boundary (a8c12d9a, A2 closed) | Landed: all three token copies byte-identical (cmp IDENTICAL, sha256 14a006da…), dark --danger→#ef4444 (5.32 surface / 4.72 badgeTint), light --warn→#854d0e (6.85 / 5.46), light --success→#166534 (7.13 / 5.66), light --muted→#475569 (7.58), --border-strong #64748b (4.76/4.34/4.20/3.07) — every value ≥ its AA bar under BOTH the 3:1 UI and stricter 4.5:1 text bars (A EVIDENCE.md §2, contrast_final.py). Host-render re-proof: dashboard 45/45 pass (this Rev-2 re-sync cdce12c7), ota-manager OVERALL: PASS self-validated. Finding (§11.4.6): inert for ota-manager (shadcn :root HSL wins the cascade → new-vs-old render 0.0000%); a separate ota-manager shadcn-palette WCAG audit is now the outstanding UI-polish item. Residual honest follow-up: light --danger #dc2626 = 3.81 on its own badge-tint (documented, not over-changed). |
| ota-manager type errors 118 → 85 | PARTIAL (33 fixed 34f7dcf6); 85 OPERATOR-GATED | 33 router-independent genuine bugs fixed; the 85 remaining are ALL in the operator-gated router/unrouted-page cluster — they await the react-router-dom→tanstack reconciliation (item C). MEDIUM, bundled with the router UX decision. Stream Y also found dashboard-page.tsx is unwired dead code with 2 latent defects (feeds C). |
| ota-manager feature pages unrouted | OPERATOR-GATED (§11.4.101) | Importable+tested but unwired; needs react-router-dom→@tanstack/react-router useNavigate reconciliation + a UX decision. Do NOT auto-wire (CONTINUATION §5.C). MEDIUM, operator decision. |
| Host-render matrix on ota-manager | IMPROVED (2 screens) | LoginPage + shipped /dashboard now proven (01947d8e). The OTHER feature pages (devices/releases/deployments) are unrouted dead code pending the router decision C — not honest gaps to host-render until wired. LOW now. |
| Server manager-dist/ stale artifact | OPEN, tracked | Served bytes lag source until ota-manager rebuild + re-embed (AUDIT row #3). LOW-MEDIUM: correctness of served UI depends on a fresh re-embed at release. |
| --success-as-text contrast regression (dashboard) | OPEN, tracked | Correct semantic repoint newly lowered success-text contrast to ~3.1:1 (fails 4.5 for 13px); inherits the token re-vendor fix (EVIDENCE.md §3). LOW, folded into the WCAG re-vendor. |

### 3.3 Critical path to a shippable UI release

- Finish the WCAG token re-vendor DONE (dbc20d51+cdce12c7) for dashboard; both host-render harnesses re-proven green. Remaining contrast work: ota-manager’s shadcn :root palette (the vendored OpenDesign tokens are inert there) still owes its own WCAG audit + fix before a fully contrast-clean release.

- Clear/triage the 118 ota-manager type errors + resolve the operator-gated router-wiring decision (bundled — ~57 errors live on the unrouted pages).

- Re-embed a fresh ota-manager build into server/manager-dist/ so the served SPA matches source (then embed_test.go exercises real fresh bytes).

- Expand the ota-manager host-render matrix beyond LoginPage (dashboard already at 5 screens).

- §11.4.185 manual-QA final confirmation — every automated gate above is necessary but not sufficient; the release is not “done” until QA manually confirms.

### 3.4 Danger zone

- Two byte-identical token copies (clients/ota-manager/src/styles/opendesign-tokens.css, dashboard/src/styles/tokens.css) vendored from one source — any token edit is a coordinated re-vendor or the copies silently diverge. The in-flight WCAG stream is exactly this operation; committing one copy without the other is the divergence risk (§11.4.86 fingerprint discipline applies).

- Goldens mid-regeneration in the working tree RESOLVED — the WCAG stream’s goldens landed (dbc20d51) and the dashboard light evidence was re-synced (cdce12c7, 45/45 verdict-pass). Working tree is clean of host-render PNGs; committed evidence now matches committed tokens (§11.4.86 no-drift).

- ota-manager dist/ tracked build artifact — §11.4.30 hygiene debt, blocked on a commit_all.sh --paths deletion-pathspec bug (CONTINUATION §5.E).

## 4. Open follow-ups (mirrors CONTINUATION §5 A–G + new closures)

| ID | Item | Status | Owning next-step |
| --- | --- | --- | --- |
| A | WCAG contrast token re-vendor (dark --danger, light --warn, light --muted, --success text, --border-strong) + regenerate both frontends’ goldens | done | dbc20d51 (tokens + docs/qa/20260709-wcag-token-revendor/EVIDENCE.md + host-render re-proof) + cdce12c7 (dashboard light-golden re-sync, 45/45). |
| A2 | NEW: ota-manager shadcn :root HSL palette WCAG audit — the vendored OpenDesign tokens are inert there (shadcn wins the cascade), so ota-manager’s shipped colors are still un-audited for contrast | open | Compute real WCAG 2.1 ratios for the shadcn :root/.dark palette in clients/ota-manager; propose + apply AA-passing tones; re-prove via the ota-manager host-render harness. |
| B | ota-manager 118 type errors | deferred (tracked) | Dedicated cleanup; bundle ~57 dead-page errors with C. |
| C | Router-wiring of ota-manager feature pages | operator-gated (§11.4.101) | Await operator UX decision; useNavigate reconciliation in dashboard-page.tsx. Do NOT auto-wire. |
| D | Guard-hook force-push-regex false positive | deferred (§11.4.26 constitution workflow) | Tighten regex per guard_hook_false_positive_20260709/FINDINGS.md + ≥20-case hook test; push to constitution upstreams. |
| E | §11.4.30 untrack clients/ota-manager/dist/ + gitignore | blocked | Fix commit_all.sh --paths deletion-pathspec bug first. |
| F | Expand §11.4.170 screen×state matrix on ota-manager | open | Host-render remaining ota-manager screens (dashboard at 5). |
| G | OpenDesign author-time od daemon (MCP + Next.js UI) | operator-review-gated | Rootless/containerized setup (§11.4.161/§11.4.173); heavy product. |
| H | dashboard OpenDesign vendoring completion (27/27 screen hex repointed, dark mode, 4+login screens host-render-proven) | done | docs/qa/20260709-dashboard-vendoring-complete/EVIDENCE.md (Rev 2). |
| I | Server SPA greedy-fallback → asset-aware 404 (§11.4.120) + real-router asset-chain tests | done | server/internal/api/embed_test.go (5 tests). |
| J | ota-manager theme-toggle DOM-class bug | done | docs/qa/20260709-ota-manager-vendoring/EVIDENCE.md §4/§5 (unit test + 98.96% pixel proof). |
| K | Re-embed fresh ota-manager build into server/manager-dist/ | open | Rebuild ota-manager; copy dist/→internal/api/manager-dist/; re-run embed_test.go (currently SKIP-honest if placeholder). |

## 5. Honest boundary (§11.4.6)

- This ledger itself is a consolidation of committed evidence, produced read-only — it ran no build or test; verdicts cite the owning stream’s captured artifacts (each stream, e.g. the Postgres M2 stream, ran its own suite and produced its own EVIDENCE.md under docs/qa/). Cells that cannot be confirmed from a committed artifact (packaged-Tauri run, full-stack dashboard-vs-real-Go-backend e2e) are marked UNKNOWN:, never assumed PASS.

- The WCAG re-vendor is done for dashboard (dbc20d51+cdce12c7, computed ratios + 45/45 host-render). It is honestly NOT a contrast fix for ota-manager — A’s own evidence (§4) proves the token change is inert there (shadcn cascade wins); claiming ota-manager is contrast-clean would be a §11.4 status bluff, so A2 tracks that gap.

- Host-render proof is per-screen; unproven screens are stated as gaps (§2), never implied clean.

- Per §11.4.185, none of the “READY” rows is fully complete until manual QA-team confirmation — automated gates are necessary but not sufficient.

## Sources verified

Files read from the working tree on 2026-07-09 (no network, no build):

- docs/research/opendesign_ui_surface_audit_20260709/AUDIT.md

- docs/research/opendesign_token_contrast_audit_20260709/CONTRAST.md

- docs/qa/20260709-ota-manager-vendoring/EVIDENCE.md

- docs/qa/20260709-ota-manager-hostrender/results.json

- docs/qa/20260709-dashboard-vendoring-complete/EVIDENCE.md + its *.json / *-actual.png listing

- docs/qa/20260709-dashboard-vendoring/EVIDENCE.md (presence)

- docs/qa/20260709-dashboard-hostrender/ (file listing: login-{light,dark}-actual.png, distinctness/self-check JSONs)

- docs/qa/20260709-wcag-token-revendor/ (in-flight: contrast_final.py + screenshots/, no EVIDENCE.md)

- server/internal/api/embed_test.go

- design-systems/helix-ota/tokens.css (working-tree token values, lines 44–208)

- docs/CONTINUATION.md §1 (latest sessions) + §5 (next actions A–G) + §6 (binding constraints)

- git status --porcelain (working-tree state — confirmed the three token files + host-render PNGs are M on another stream)