# Helix OTA — Version Roadmap

Document ID: HELOTA-ROADMAP-001
Version: 1.0.0-draft
Status: Active
Last Updated: 2026-03-04
Constitution Reference: HelixConstitution v1 §1–§4

## Table of Contents

- Roadmap Philosophy

- Guiding Principles

- Version Overview Matrix

- 1.0.0-MVP — Minimum Viable Product

- 1.0.1-rollback — Rollback Support

- 1.0.2-delta-updates — Delta/Differential Updates

- 1.1.0-linux-support — Linux Distribution OTA

- 1.2.0-windows-support — Windows OTA

- 2.0.0-multi-os-universal — Universal Multi-OS

- Cross-Cutting Concerns

- Appendix A — Submodule Dependency Map

- Appendix B — Testing Standards Reference

## 1. Roadmap Philosophy

The Helix OTA version roadmap is a contract, not a wishlist. Every version boundary is a hard gate: no feature crosses the gate without passing mutation testing, nano-detail documentation, and anti-bluff verification per the HelixConstitution.

### Why Versioned Milestones?

An OTA system operates at the intersection of safety-critical infrastructure and distributed systems correctness. A failed update can brick a device, and a compromised update pipeline can compromise an entire fleet. We do not ship “mostly working” update mechanisms.

The roadmap follows a strict additive strategy:

MVP (Android-only) → Rollback → Delta → Linux → Windows → Universal

Each version extends the previous one without breaking backward compatibility. There are no “rewrite” versions—only additive capability layers.

### Anti-Bluff Guarantee

Per HelixConstitution §2.3, the anti-bluff principle states:

No feature is “done” until it has been tested under mutation, documented to nano-detail, and verified against its acceptance criteria by an independent reviewer.

This means the roadmap timeline is evidence-bound, not date-bound. A version ships when its acceptance criteria are met, not when a calendar says so.

## 2. Guiding Principles

| # | Principle | Source | Application |
| --- | --- | --- | --- |
| P1 | Anti-Bluff | HelixConstitution §2.3 | No feature declared complete without mutation-tested evidence |
| P2 | Test-First | HelixConstitution §1.1 | Every feature has tests written before implementation; mutation testing coverage ≥ 85% |
| P3 | Nano-Detail Docs | HelixConstitution §3.1 | Every API endpoint, data model, and state transition documented to specification grade |
| P4 | Fail-Safe by Default | HelixConstitution §4.2 | A/B partition design; updates never destroy the running system |
| P5 | Minimal Trusted Compute Base | Architecture Decision | Only update_engine + our client touch partitions; no third-party OTA agents |
| P6 | Submodule Reuse | vasic-digital Constitution | Leverage existing submodules; never re-implement solved problems |
| P7 | Progressive Delivery | Industry Standard (Google Omaha) | Rollout 0→100% in configurable increments; pause/resume at any point |

## 3. Version Overview Matrix

| Version | Codename | Scope | Estimated Complexity | Key Deliverable |
| --- | --- | --- | --- | --- |
| 1.0.0-MVP | — | Android 15 / RK3588 OTA | Large (12–16 weeks) | Full A/B update pipeline for Orange Pi 5 Max |
| 1.0.1-rollback | rollback | Multi-version rollback | Medium (4–6 weeks) | Safe rollback for last N images |
| 1.0.2-delta-updates | delta | Differential payloads | Large (6–8 weeks) | 60–90% bandwidth reduction |
| 1.1.0-linux-support | linux | Ubuntu/Debian/Fedora/Arch | Large (8–12 weeks) | Linux distribution OTA |
| 1.2.0-windows-support | windows | Windows Update + MSI/MSIX | Large (8–10 weeks) | Windows OTA client |
| 2.0.0-multi-os-universal | universal | Plugin architecture | Extra Large (12–16 weeks) | OS-agnostic update pipeline |

Note: Complexity estimates assume a team of 2–3 engineers working full-time. Actual timelines adjust based on mutation testing throughput (HelixConstitution §1.1).

## 4. 1.0.0-MVP — Minimum Viable Product

### 4.1 Overview

The MVP delivers a complete, production-grade OTA update system for Android 15 on Orange Pi 5 Max (RK3588). It covers the full lifecycle: device registration → update check → download → verify → apply → report.

### 4.2 Architecture

┌──────────────────────────────────────────────────────────┐
│                    Helix OTA Server (Go)                  │
│  ┌──────────┐ ┌──────────┐ ┌───────────┐ ┌───────────┐  │
│  │ REST API │ │ Rollout  │ │ Artifact  │ │ Telemetry │  │
│  │ Handlers │ │ Manager  │ │ Store     │ │ Collector │  │
│  └────┬─────┘ └────┬─────┘ └─────┬─────┘ └─────┬─────┘  │
│       │            │             │              │         │
│  ┌────┴────────────┴─────────────┴──────────────┴─────┐  │
│  │              vasic-digital Submodule Layer          │  │
│  │  auth · database · cache · EventBus · Storage ·     │  │
│  │  observability · security · middleware · config ·   │  │
│  │  ratelimiter · concurrency · recovery               │  │
│  └────────────────────┬───────────────────────────────┘  │
│                       │                                   │
│              ┌────────┴────────┐                          │
│              │   PostgreSQL    │                          │
│              └─────────────────┘                          │
└──────────────────────────────────────────────────────────┘
                        │
                   HTTPS (REST)
                        │
┌──────────────────────────────────────────────────────────┐
│             Android 15 Client (Orange Pi 5 Max)          │
│  ┌──────────────┐  ┌──────────────┐  ┌───────────────┐  │
│  │ Update Check │  │ Downloader   │  │ update_engine │  │
│  │ Scheduler    │  │ (resumable)  │  │ Integration   │  │
│  └──────┬───────┘  └──────┬───────┘  └───────┬───────┘  │
│         │                 │                   │          │
│  ┌──────┴─────────────────┴───────────────────┴───────┐  │
│  │          SHA-256 + RSA Signature Verifier          │  │
│  └──────────────────────────┬─────────────────────────┘  │
│                             │                            │
│              ┌──────────────┴──────────────┐             │
│              │   A/B Partition (RK3588)    │             │
│              │  system_a / system_b        │             │
│              │  boot_a   / boot_b          │             │
│              │  vendor_a / vendor_b        │             │
│              └─────────────────────────────┘             │
└──────────────────────────────────────────────────────────┘
                        │
                   HTTPS (REST)
                        │
┌──────────────────────────────────────────────────────────┐
│                   Dashboard Web UI                        │
│  Secure Login │ Upload OTA Zip │ Manage Rollouts │ Fleet │
└──────────────────────────────────────────────────────────┘

### 4.3 OTA Server (Go) — Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| REST API — Update Check | GET /api/v1/devices/{id}/update-check returns available update or 204 No Update | Response < 200ms p95; returns payload URL, SHA-256, size, version when update available |
| REST API — Artifact Download | GET /api/v1/artifacts/{id}/download streams OTA zip with Range header support | Supports resume via Range header; returns Content-Length, SHA-256 in headers |
| REST API — Status Report | POST /api/v1/devices/{id}/status accepts device update status events | Accepts: DOWNLOADING, DOWNLOAD_PAUSED, VERIFYING, APPLYING, REBOOTING, SUCCESS, FAILED; idempotent |
| REST API — Artifact Upload | POST /api/v1/artifacts uploads OTA zip with validation | Validates: zip structure (payload.bin + payload_properties.txt + care_map.pb), SHA-256 match, RSA signature present; rejects invalid artifacts with 422 |
| REST API — Rollout Management | POST /api/v1/rollouts creates rollout; PATCH /api/v1/rollouts/{id} updates percentage | Rollout: 0–100% in configurable increments (1%, 5%, 10%, 25%); pause/resume; target device groups |
| Device Registration | POST /api/v1/devices registers device with hardware fingerprint | Required fields: serial, model (rk3588_opi5max), current_version, slot_suffix; returns device ID + JWT |
| Device Authentication | Mutual TLS or JWT-based device auth | Devices authenticate on every request; invalid auth → 401; token rotation every 24h |
| Artifact Validation | Server-side validation of uploaded OTA zips | Reject: wrong payload format, missing signature, SHA-256 mismatch, unsupported target device; validation runs in < 30s for 2GB payload |
| Rollout Engine | Percentage-based rollout assignment | Deterministic device→cohort assignment (hash(device_id) mod 100 < rollout_pct); cohort membership stable across check-ins |

### 4.4 Android 15 Client — Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| update_engine Integration | Drive update_engine via Binder IPC to apply A/B updates | Successfully calls ApplyPayload() with downloaded payload; handles onStatusUpdate callbacks; maps engine states to server status events |
| Periodic Update Checking | Check server for updates every N hours (configurable, default 4h) | Uses WorkManager for scheduling; respects device idle / battery constraints; exponential backoff on failure (1h → 2h → 4h → 8h → 24h max) |
| Resumable Download | Download OTA zip with HTTP Range resume | Handles network interruption gracefully; resumes from last byte; stores partial download in encrypted app-specific storage; cleans up on completion |
| SHA-256 + RSA Verification | Verify payload integrity and authenticity before applying | SHA-256 computed over payload.bin matches server-provided digest; RSA-2048/4096 signature verified against embedded public key; rejects tampered payloads |
| A/B Partition Update | Apply update via update_engine to inactive slot | Writes to inactive slot only; post-install verification via update_engine; sets active slot via IBootControl HAL; never modifies running slot |
| Status Reporting | Report update lifecycle events to server | Reports at each state transition; includes error details on failure; retries on network error with backoff; offline queue with max 1000 events |

### 4.5 Dashboard Web UI — Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| Secure Login | Admin authentication with MFA support | Login via username/password + TOTP; session timeout 30min; RBAC: admin, operator, viewer |
| Upload OTA Zip | Upload and validate OTA artifacts | Drag-and-drop upload; server-side validation feedback; shows SHA-256, size, target device, version after upload |
| Manage Rollouts | Create, pause, resume, and monitor rollouts | Create rollout: select artifact → select device group → set initial percentage; increase percentage in steps; pause/resume at any time |
| Monitor Fleet | Real-time device fleet status dashboard | Shows: total devices, devices on each version, update success/failure counts, active rollouts with progress bars; auto-refresh every 30s |

### 4.6 Infrastructure

| Component | Technology | Purpose |
| --- | --- | --- |
| Database | PostgreSQL 16 | Device registry, artifacts, rollouts, telemetry events |
| Containerization | vasic-digital/containers submodule | Docker Compose for dev; Kubernetes manifests for prod |
| Artifact Storage | vasic-digital/storage submodule (S3-compatible) | OTA zip storage with multipart upload |
| Observability | vasic-digital/observability submodule | Prometheus metrics, Grafana dashboards, structured logging |
| Authentication | vasic-digital/auth submodule | JWT issuance, token rotation, RBAC enforcement |
| Caching | vasic-digital/cache submodule (Redis) | Device check-in deduplication, rollout percentage cache |
| Rate Limiting | vasic-digital/ratelimiter submodule | Per-device rate limits on update check (max 1/min) |
| Concurrency | vasic-digital/concurrency submodule | Goroutine pool for artifact validation, rollout computation |
| Recovery | vasic-digital/recovery submodule | Panic recovery middleware, graceful shutdown |
| Configuration | vasic-digital/config submodule | Environment-based config, hot-reload for non-critical params |
| Event Bus | vasic-digital/EventBus submodule | Async event processing for telemetry ingestion, rollout triggers |
| Middleware | vasic-digital/middleware submodule | Request logging, auth, CORS, request ID propagation |
| Security | vasic-digital/security submodule | TLS termination, certificate management, input sanitization |

### 4.7 Core API Endpoints

// Device Registration
POST   /api/v1/devices
// Request:
{
  "serial": "RK3588-OP5M-001",
  "model": "rk3588_opi5max",
  "current_version": "15.0.0-20260301",
  "slot_suffix": "_a",
  "hardware_fingerprint": "sha256:abc123..."
}
// Response: 201 Created
{
  "device_id": "dev_01HXYZ...",
  "auth_token": "eyJhbGci...",
  "check_interval_seconds": 14400
}

// Update Check
GET /api/v1/devices/{device_id}/update-check
// Response: 200 OK (update available)
{
  "update_available": true,
  "artifact_id": "art_01HABC...",
  "version": "15.0.1-20260315",
  "download_url": "/api/v1/artifacts/art_01HABC.../download",
  "sha256": "e3b0c44298fc1c149afbf4c8996fb924...",
  "size_bytes": 1073741824,
  "signature_url": "/api/v1/artifacts/art_01HABC.../signature",
  "metadata": {
    "changelog_url": "/api/v1/artifacts/art_01HABC.../changelog",
    "mandatory": false,
    "deadline": "2026-04-15T00:00:00Z"
  }
}

// Status Report
POST /api/v1/devices/{device_id}/status
// Request:
{
  "artifact_id": "art_01HABC...",
  "status": "APPLYING",
  "progress_percent": 67,
  "error": null,
  "timestamp": "2026-03-04T12:34:56Z"
}

// Artifact Upload
POST /api/v1/artifacts
// Multipart form: file=update.zip, metadata={"version":"15.0.1-20260315","target_model":"rk3588_opi5max"}
// Response: 201 Created
{
  "artifact_id": "art_01HABC...",
  "sha256": "e3b0c44298fc1c149afbf4c8996fb924...",
  "size_bytes": 1073741824,
  "validation_status": "VALID",
  "created_at": "2026-03-04T10:00:00Z"
}

// Rollout Management
POST   /api/v1/rollouts                    // Create rollout
GET    /api/v1/rollouts/{id}               // Get rollout status
PATCH  /api/v1/rollouts/{id}               // Update rollout (change %, pause/resume)
// Create Request:
{
  "artifact_id": "art_01HABC...",
  "device_group": "all",
  "initial_percentage": 5,
  "increment_step": 10,
  "auto_advance": true
}

### 4.8 Dependencies

- No previous version dependency (this is the first release)

- External dependencies: Android 15 AOSP update_engine, RK3588 A/B partition layout, PostgreSQL 16

### 4.9 New Submodules Needed

None. All infrastructure is provided by existing vasic-digital submodules.

### 4.10 Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| update_engine API incompatibility on RK3588 | Medium | Critical | Validate update_engine Binder interface on Orange Pi 5 Max in week 1; maintain compatibility shim |
| A/B partition layout differs from reference | Medium | High | Document exact RK3588 partition table early; test with flash_image on real hardware |
| Artifact upload timeout for large OTA zips (>2GB) | Low | Medium | Use chunked upload with vasic-digital/storage multipart; server-side async validation |
| PostgreSQL connection pool exhaustion under load | Low | Medium | vasic-digital/database provides pool configuration; load test at 10K concurrent devices |
| Client clock drift causes update check staleness | Low | Low | Server returns check_interval_seconds; client uses elapsed-realtime not wall clock |

### 4.11 Testing Requirements (HelixConstitution §1.1)

| Test Category | Minimum Coverage | Tool | Notes |
| --- | --- | --- | --- |
| Unit Tests | 85% line coverage | Go testing, AndroidX Test | Every handler, service, and model |
| Mutation Testing | 85% mutation score | go-mutesting (server), Stryker.NET-equivalent for Android | Mandatory gate per §1.1 |
| Integration Tests | All API endpoints | testcontainers-go (PostgreSQL), Android Instrumentation | Full request/response lifecycle |
| End-to-End Tests | 1 full OTA cycle on real hardware | Custom test harness on Orange Pi 5 Max | Upload artifact → create rollout → device checks → downloads → verifies → applies → reboots → reports success |
| Chaos Tests | Network partition, server restart | Custom: kill server mid-download, kill update_engine mid-apply | Device must resume or recover safely |
| Security Tests | Auth bypass, signature forgery, replay attacks | OWASP ZAP, custom pen-test scripts | Zero tolerance for auth bypass |

## 5. 1.0.1-rollback — Rollback Support

### 5.1 Overview

Adds multi-version rollback capability, allowing administrators and devices to safely revert to a previously known-good system image. The A/B partition scheme on RK3588 already provides single-version rollback (one slot back); this version extends that to N versions.

### 5.2 Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| Multi-Version Image Store | Keep last N system images in server-side artifact repository | N is configurable (default: 3); images are pruned on LRU basis; disk usage alerting at 80% capacity |
| Server-Side Rollback Trigger | Admin triggers rollback for device group or individual device | POST /api/v1/rollouts/{id}/rollback; server creates new rollout targeting the previous artifact; devices check in and receive rollback directive |
| Client-Initiated Rollback API | Device requests rollback via POST /api/v1/devices/{id}/rollback | Client sends current_version + target_version; server validates target is in allowed rollback window; returns rollback artifact URL |
| Rollback Safety Verification | Pre-rollback health check before committing rollback | Client verifies: (1) target image signature still valid, (2) battery > 30% or AC power, (3) storage sufficient for A/B swap; aborts if any check fails |
| Rollback Audit Trail | Every rollback is logged with reason, initiator, and outcome | Rollback events stored in PostgreSQL; dashboard shows rollback history per device; alerting on rollback rate > 5% of fleet |

### 5.3 Key API Additions

// Server-side rollback trigger
POST /api/v1/rollouts/{id}/rollback
{
  "target_version": "15.0.0-20260301",
  "reason": "boot_failure_detected",
  "scope": "device_group",   // or "single_device"
  "device_group": "rk3588_opi5max"
}

// Client-initiated rollback
POST /api/v1/devices/{device_id}/rollback
{
  "current_version": "15.0.1-20260315",
  "target_version": "15.0.0-20260301",
  "reason": "post_update_anomaly"
}
// Response: 200 OK
{
  "rollback_artifact_id": "art_01HDEF...",
  "download_url": "/api/v1/artifacts/art_01HDEF.../download",
  "sha256": "abc123...",
  "requires_reboot": true
}

### 5.4 Dependencies

| Dependency | Version | Reason |
| --- | --- | --- |
| 1.0.0-MVP | Required | Rollback builds on MVP’s artifact storage, device registry, and update pipeline |

### 5.5 New Submodules Needed

None. Leverages existing vasic-digital/storage for image retention and vasic-digital/EventBus for rollback event propagation.

### 5.6 Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Rollback image no longer compatible with current bootloader | Low | Critical | Store bootloader version alongside artifact; validate bootloader compatibility before rollback |
| Storage exhaustion from retaining N images | Medium | High | LRU eviction with disk usage monitoring; configurable N per device group |
| Rollback loop (rollback → fail → rollback → fail) | Medium | High | Circuit breaker: max 3 rollback attempts per device per 24h; escalate to manual intervention |
| Race condition: rollback triggered while update is applying | Low | Critical | State machine lock: device can only process one update/rollback at a time; reject rollback if status=APPLYING |

### 5.7 Testing Requirements

| Test Category | Specific Tests |
| --- | --- |
| Unit | Rollout rollback handler, image store eviction, safety verification logic |
| Mutation | 85% mutation score on all new rollback code paths |
| Integration | Server-side rollback → device receives directive → applies → reports; client-initiated rollback flow |
| E2E | Full rollback cycle on real hardware: update → boot failure → rollback → verify old system boots |
| Chaos | Kill server during rollback download; kill update_engine during rollback apply |

## 6. 1.0.2-delta-updates — Delta/Differential Updates

### 6.1 Overview

Implements delta (differential) update generation and delivery, reducing OTA payload sizes by 60–90% compared to full updates. Delta payloads contain only the binary differences between the source and target partition images.

### 6.2 Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| Delta Payload Generation | Server-side service generates delta payloads between consecutive versions | Uses brillo_update_payload or bsdiff algorithm; generates delta within 4 hours for 2GB partitions; stores delta alongside full artifact |
| Delta Generation Service | Background worker that generates deltas upon artifact upload | Triggered by EventBus on artifact.uploaded event; queues delta generation; reports generation status via API |
| Bandwidth Reduction | Delta payloads are 60–90% smaller than full payloads | Measured on real RK3588 images: minor version bump ≥ 60% reduction; patch-level bump ≥ 80% reduction |
| Automatic Delta Selection | Server selects delta vs. full update based on device’s current version | Device reports source_version in update check; server returns delta if available for source→target; falls back to full update otherwise |
| Delta Fallback | Client falls back to full update if delta apply fails | update_engine returns DELTA_APPLICATION_FAILED; client re-requests update check with delta_failed=true; server returns full payload |
| Delta Integrity Verification | Delta payloads are verified same as full payloads | SHA-256 + RSA signature on delta payload; source partition hash verified before delta apply |

### 6.3 Key API Additions

// Update check with delta support
GET /api/v1/devices/{device_id}/update-check?source_version=15.0.0-20260301
// Response: 200 OK (delta available)
{
  "update_available": true,
  "artifact_id": "art_delta_01H...",
  "update_type": "DELTA",
  "source_version": "15.0.0-20260301",
  "target_version": "15.0.1-20260315",
  "download_url": "/api/v1/artifacts/art_delta_01H.../download",
  "sha256": "def456...",
  "size_bytes": 214748364,  // ~200MB vs ~1GB full
  "size_savings_percent": 80,
  "full_update_fallback_url": "/api/v1/artifacts/art_01HABC.../download"
}

// Delta generation status
GET /api/v1/artifacts/{source_id}/deltas
// Response:
{
  "deltas": [
    {
      "target_artifact_id": "art_01HABC...",
      "status": "GENERATED",
      "size_bytes": 214748364,
      "size_savings_percent": 80,
      "generation_time_seconds": 7200
    }
  ]
}

### 6.4 Dependencies

| Dependency | Version | Reason |
| --- | --- | --- |
| 1.0.0-MVP | Required | Delta builds on MVP’s artifact storage and update pipeline |
| 1.0.1-rollback | Recommended | Delta updates increase rollback complexity; having rollback support first reduces risk |

### 6.5 New Submodules Needed

| Submodule | Purpose |
| --- | --- |
| helix-delta-gen | Delta generation service; wraps brillo_update_payload / bsdiff; runs as background worker |

### 6.6 Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Delta generation takes too long (>8h for large partitions) | Medium | Medium | Parallelize by partition; incremental delta (only changed partitions); limit delta to consecutive versions |
| Delta apply fails on device due to source partition drift | Medium | High | Verify source partition SHA-256 before delta apply; fall back to full update on mismatch |
| Storage overhead: N×M delta combinations (N source × M target) | Medium | Medium | Only generate deltas for consecutive versions; limit to last 3 source versions |
| bsdiff memory usage during generation (>16GB RAM for 2GB partition) | Low | High | Use streaming bsdiff variant; run on high-memory builder node; cap memory at 32GB |

### 6.7 Testing Requirements

| Test Category | Specific Tests |
| --- | --- |
| Unit | Delta selection logic, source→target mapping, fallback trigger |
| Mutation | 85% mutation score on delta generation and selection code |
| Integration | Upload artifact → delta generated → device checks in → receives delta → applies |
| E2E | Full delta update cycle on real hardware; measure actual bandwidth reduction |
| Performance | Delta generation time benchmarked at ≤ 4h for 2GB partition |

## 7. 1.1.0-linux-support — Linux Distribution OTA

### 7.1 Overview

Extends Helix OTA to support Linux distribution updates on RK3588 and generic x86_64/ARM64 hardware. This is a minor version bump (1.1.0) because it adds a new OS platform without changing the existing Android pipeline.

### 7.2 Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| Ubuntu/Debian APT Updates | Trigger apt upgrade via OTA; distribute custom .deb packages | Server pushes package list; client runs apt-get upgrade --assume-yes; reports success/failure per package; supports dry-run mode |
| Fedora/rpm-ostree Atomic Updates | Integrate with rpm-ostree for atomic system updates | Client runs rpm-ostree upgrade; transactional: either all packages apply or none; instant rollback via rpm-ostree rollback |
| Arch Linux pacman Updates | Trigger pacman -Syu via OTA with custom repository support | Client syncs custom repository; applies updates; handles .pacnew file merging; reports conflicts |
| Generic Linux Rootfs A/B Updates | Full rootfs A/B swap for any Linux distribution | Client writes new rootfs to inactive partition; updates bootloader; reboots; identical flow to Android A/B but for Linux rootfs |
| OSTree Integration | OSTree-based update delivery for immutable Linux distros | Client pulls OSTree commit from Helix server (acting as OSTree remote); deploys new commit; atomic swap |

### 7.3 Key Architecture Addition

┌─────────────────────────────────────────────┐
│           OS Adapter Interface              │
│  ┌──────────┐ ┌──────────┐ ┌────────────┐  │
│  │ Android  │ │  Linux   │ │  Windows   │  │
│  │ Adapter  │ │ Adapter  │ │  Adapter   │  │
│  │(1.0.0)   │ │(1.1.0)   │ │(1.2.0)     │  │
│  └──────────┘ └──────────┘ └────────────┘  │
└─────────────────────────────────────────────┘

Each OS adapter implements a common interface:

// OSAdapter defines the contract for OS-specific update logic
type OSAdapter interface {
    // CheckForUpdate queries the device's current state and returns
    // whether an update is available for this OS type.
    CheckForUpdate(ctx context.Context, device Device) (*UpdateInfo, error)

    // ApplyUpdate triggers the OS-specific update mechanism.
    ApplyUpdate(ctx context.Context, device Device, artifact Artifact) error

    // VerifyUpdate confirms the update was applied correctly.
    VerifyUpdate(ctx context.Context, device Device) error

    // Rollback reverts to the previous system state.
    Rollback(ctx context.Context, device Device) error

    // ReportStatus returns the current update status.
    ReportStatus(ctx context.Context, device Device) (*UpdateStatus, error)
}

### 7.4 Dependencies

| Dependency | Version | Reason |
| --- | --- | --- |
| 1.0.0-MVP | Required | Server infrastructure, dashboard, device registry |
| 1.0.1-rollback | Required | Rollback is critical for Linux A/B updates and rpm-ostree |
| 1.0.2-delta-updates | Recommended | Delta updates equally valuable for Linux rootfs updates |

### 7.5 New Submodules Needed

| Submodule | Purpose |
| --- | --- |
| helix-linux-client | Linux OTA client (Go binary); supports APT, rpm-ostree, pacman, rootfs A/B, OSTree |
| helix-ostree-adapter | Server-side OSTree repository management and delta generation |

### 7.6 Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| APT dependency hell on heterogeneous device fleet | High | High | Pin package versions server-side; pre-validate dependency trees in CI before rollout |
| rpm-ostree layering conflicts | Medium | Medium | Document supported layering patterns; reject updates with conflicting layers |
| pacman .pacnew handling differs across installations | Medium | Low | Default: preserve existing config; report .pacnew files for manual review |
| Rootfs A/B requires bootloader-specific integration (GRUB, U-Boot, systemd-boot) | High | Critical | Support U-Boot first (RK3588 native); add GRUB and systemd-boot adapters incrementally |
| OSTree static delta generation adds server complexity | Medium | Medium | Reuse helix-delta-gen architecture; extend for OSTree delta format |

### 7.7 Testing Requirements

| Test Category | Specific Tests |
| --- | --- |
| Unit | Each OS adapter’s CheckForUpdate, ApplyUpdate, Rollback implementations |
| Mutation | 85% mutation score on all OS adapter code |
| Integration | Each Linux adapter against containerized OS images (Ubuntu, Fedora, Arch) |
| E2E | Full A/B rootfs update on RK3588 running Debian; rpm-ostree upgrade on Fedora VM; pacman update on Arch container |
| Chaos | Kill apt/pacman mid-transaction; verify rollback works; test with broken package repositories |

## 8. 1.2.0-windows-support — Windows OTA

### 8.1 Overview

Adds Windows as a supported OTA target platform, enabling centralized update management for Windows devices alongside Android and Linux fleets.

### 8.2 Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| Windows Update Wrapper | Integrate with Windows Update API to manage OS updates via Helix | Client calls Windows Update Agent API; Helix server controls approval timing; reports WSUS-like compliance data |
| MSI/MSIX Package Distribution | Distribute custom MSI/MSIX packages via OTA | Server stores MSI/MSIX artifacts; client downloads and installs via msiexec / Add-AppxPackage; rollback via MSI uninstall |
| Windows Service Client | Helix OTA client runs as a Windows Service | Installed as NT service with auto-start; runs under LOCAL_SYSTEM; communicates with server over HTTPS; supports service pause/resume |
| Registry-Based Configuration | Store client configuration in Windows Registry | Registry path: HKLM\SOFTWARE\HelixOTA\Client; configurable: server URL, check interval, proxy settings; changes take effect without restart |

### 8.3 Windows Client Architecture

// Windows Service main loop
func (s *HelixOTAService) Execute() error {
    ticker := time.NewTicker(s.config.CheckInterval)
    for {
        select {
        case <-ticker.C:
            update, err := s.checkForUpdate()
            if err != nil {
                s.log.Error("update check failed", "error", err)
                continue
            }
            if update != nil {
                s.applyUpdate(update)
            }
        case <-s.shutdownCh:
            return nil
        }
    }
}

### 8.4 Dependencies

| Dependency | Version | Reason |
| --- | --- | --- |
| 1.1.0-linux-support | Required | OS adapter interface defined in 1.1.0; Windows adapter implements the same interface |

### 8.5 New Submodules Needed

| Submodule | Purpose |
| --- | --- |
| helix-windows-client | Windows Service client (Go binary cross-compiled for windows/amd64) |
| helix-msi-packager | MSI packaging tool for creating Helix OTA installer |

### 8.6 Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Windows Update API requires elevated privileges | High | Medium | Run service as LOCAL_SYSTEM; document privilege requirements |
| MSI rollback on partial install failure | Medium | High | Use MSI transaction support; test all rollback paths |
| Windows Defender SmartScreen blocks client binary | Medium | Medium | Code-sign with EV certificate; submit to Microsoft for whitelisting |
| Cross-compilation from Linux produces subtle runtime issues | Medium | High | Run full test suite on native Windows; use Windows CI runner for validation |
| Registry permission issues on locked-down corporate devices | Low | High | Document required registry permissions; provide Group Policy template |

### 8.7 Testing Requirements

| Test Category | Specific Tests |
| --- | --- |
| Unit | Windows adapter, MSI packager, registry configuration reader |
| Mutation | 85% mutation score on Windows adapter code |
| Integration | Windows Service lifecycle (install → start → check → update → stop → uninstall) |
| E2E | Full MSI distribution cycle on Windows 10/11 VM; Windows Update integration test |
| Security | Verify service runs with minimal privileges; test with UAC enabled; verify TLS certificate validation |

## 9. 2.0.0-multi-os-universal — Universal Multi-OS

### 9.1 Overview

The 2.0.0 release unifies all OS-specific adapters into a plugin architecture, making Helix OTA a truly OS-agnostic update platform. This is a major version bump because it introduces a breaking change to the internal adapter API (though external APIs remain backward-compatible).

### 9.2 Feature List

| Feature | Description | Acceptance Criteria |
| --- | --- | --- |
| Plugin Architecture | OS adapters are dynamically loaded plugins (Go plugins or WASM) | New OS support added without recompiling server; plugins declare capabilities via manifest; server validates plugin signatures |
| OS-Agnostic Update Pipeline | Unified pipeline that works for any OS type | Pipeline stages: check → download → verify → apply → report; each stage delegates to plugin; stages are composable |
| Unified Dashboard | Single dashboard for all OS types | Dashboard shows devices across Android, Linux, Windows in one view; filters by OS type; OS-specific detail views |
| Cross-OS Dependency Management | Track and manage dependencies that span OS boundaries | E.g., Android app update requires corresponding backend API version; dependency graph validated before rollout |
| Plugin SDK | Public SDK for building third-party OS adapters | SDK includes: adapter interface, test harness, documentation, example plugin (FreeBSD); plugins compile against stable API |

### 9.3 Plugin Architecture

// Plugin manifest (plugin.yaml)
name: helix-adapter-freebsd
version: 1.0.0
os_type: freebsd
capabilities:
  - full_update
  - delta_update
  - rollback
signature: "RSA-SHA256:abc123..."

// Plugin loading
func LoadPlugin(ctx context.Context, path string) (OSAdapter, error) {
    manifest, err := ParseManifest(path + "/plugin.yaml")
    if err != nil {
        return nil, fmt.Errorf("parse manifest: %w", err)
    }
    if err := VerifyPluginSignature(manifest); err != nil {
        return nil, fmt.Errorf("signature verification failed: %w", err)
    }
    adapter, err := pluginOpen(path + "/adapter.so")
    if err != nil {
        return nil, fmt.Errorf("load plugin: %w", err)
    }
    return adapter, nil
}

### 9.4 Dependencies

| Dependency | Version | Reason |
| --- | --- | --- |
| 1.0.0-MVP through 1.2.0-windows | All required | Plugin architecture extracts and generalizes all existing adapters |
| 1.0.1-rollback | Required | Rollback must work across all OS plugins |
| 1.0.2-delta-updates | Required | Delta generation must be plugin-aware |

### 9.5 New Submodules Needed

| Submodule | Purpose |
| --- | --- |
| helix-plugin-sdk | Public SDK for building OS adapter plugins |
| helix-plugin-registry | Plugin storage, versioning, and distribution service |
| helix-adapter-freebsd | Reference third-party plugin (FreeBSD support) |

### 9.6 Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Go plugin system has compatibility limitations (compiler version, libc) | High | Critical | Evaluate WASM as alternative plugin runtime; provide WASM SDK as fallback |
| Plugin sandboxing: malicious plugin could compromise server | Medium | Critical | Run plugins in isolated process; restrict filesystem/network access; sign all plugins |
| Breaking change to adapter API alienates existing users | Medium | High | Maintain backward-compatible API wrapper; deprecation period of 2 minor versions |
| Cross-OS dependency graph becomes intractable | Medium | Medium | Limit dependency depth to 3 levels; provide visualization tool; warn on circular dependencies |
| Plugin load-time performance regression | Low | Medium | Lazy-load plugins; cache compiled plugin instances; benchmark ≤ 100ms plugin load time |

### 9.7 Testing Requirements

| Test Category | Specific Tests |
| --- | --- |
| Unit | Plugin loader, manifest parser, signature verifier, dependency graph resolver |
| Mutation | 85% mutation score on plugin infrastructure code |
| Integration | Load/unload plugin at runtime; plugin communicates with server pipeline; hot-swap plugin version |
| E2E | Full update cycle using third-party plugin (FreeBSD); verify plugin isolation |
| Security | Pen-test plugin sandbox; attempt privilege escalation from plugin; verify signature rejection for tampered plugins |
| Performance | Plugin load time ≤ 100ms; plugin call overhead ≤ 1ms per stage |

## 10. Cross-Cutting Concerns

### 10.1 Security Model (All Versions)

| Concern | Implementation |
| --- | --- |
| Transport Security | TLS 1.3 mandatory; certificate pinning on client |
| Payload Integrity | SHA-256 hash verified before apply; hash embedded in signed metadata |
| Payload Authenticity | RSA-2048/4096 signature on all artifacts; public key embedded in client |
| Device Authentication | mTLS or JWT with per-device secrets; token rotation every 24h |
| Server Authentication | Client validates server certificate against pinned CA |
| Supply Chain | Artifact signing occurs in isolated CI pipeline; signing key never leaves HSM |
| Replay Protection | Nonce-based request signing; server rejects replayed update checks |

### 10.2 Observability (All Versions)

Every version must expose:

- Metrics: Prometheus-compatible metrics for request latency, error rates, device check-in frequency, update success/failure rates, artifact download throughput

- Logging: Structured JSON logging with request IDs; log levels: DEBUG, INFO, WARN, ERROR; PII redaction

- Tracing: OpenTelemetry distributed tracing from dashboard → server → client (where network allows)

- Alerting: PagerDuty integration for: update failure rate > 5%, artifact validation failure, server error rate > 1%, database connection pool exhaustion

### 10.3 Backward Compatibility

| From → To | API Compatibility | Client Compatibility | Database Migration |
| --- | --- | --- | --- |
| 1.0.0 → 1.0.1 | Additive only | 1.0.0 clients work with 1.0.1 server | Forward-compatible |
| 1.0.1 → 1.0.2 | Additive only | 1.0.1 clients work with 1.0.2 server | Forward-compatible |
| 1.0.2 → 1.1.0 | Additive only | 1.0.x Android clients work with 1.1.0 server | Forward-compatible |
| 1.1.0 → 1.2.0 | Additive only | 1.1.x clients work with 1.2.0 server | Forward-compatible |
| 1.2.0 → 2.0.0 | Additive external; internal adapter API changes | 1.x clients work with 2.0.0 server (external API compatible) | Migration script provided |

## Appendix A — Submodule Dependency Map

vasic-digital/
├── auth            ← Used by: 1.0.0+ (device auth, dashboard auth)
├── database        ← Used by: 1.0.0+ (PostgreSQL access layer)
├── cache           ← Used by: 1.0.0+ (Redis for check-in dedup, rollout cache)
├── observability   ← Used by: 1.0.0+ (metrics, logging, tracing)
├── security        ← Used by: 1.0.0+ (TLS, cert management, input sanitization)
├── middleware      ← Used by: 1.0.0+ (request logging, auth, CORS)
├── config          ← Used by: 1.0.0+ (environment config, hot-reload)
├── EventBus        ← Used by: 1.0.0+ (async telemetry, rollout triggers)
├── Storage         ← Used by: 1.0.0+ (artifact storage, S3-compatible)
├── ratelimiter     ← Used by: 1.0.0+ (per-device rate limiting)
├── concurrency     ← Used by: 1.0.0+ (goroutine pools for validation)
├── recovery        ← Used by: 1.0.0+ (panic recovery, graceful shutdown)
└── containers      ← Used by: 1.0.0+ (Docker Compose / K8s deployment)

## Appendix B — Testing Standards Reference

Per HelixConstitution §1.1, the following testing standards apply to all versions:

### B.1 Mutation Testing Requirements

- Scope: All production Go code in the server; all critical-path code in Android/Linux/Windows clients

- Minimum Score: 85% mutation kill rate

- Tooling: go-mutesting for server; platform-native mutation tools for clients

- Gate: CI pipeline blocks merge if mutation score drops below 85%

- Frequency: Mutation testing runs on every PR targeting a release branch

### B.2 Test Coverage Requirements

| Code Category | Minimum Line Coverage | Minimum Branch Coverage |
| --- | --- | --- |
| API Handlers | 90% | 85% |
| Business Logic (Rollout, Artifact) | 95% | 90% |
| Data Models | 80% | 75% |
| Client Update Pipeline | 90% | 85% |
| OS Adapters | 85% | 80% |
| Plugin Infrastructure (2.0.0) | 90% | 85% |

### B.3 Test Environment Requirements

| Environment | Purpose | Provisioning |
| --- | --- | --- |
| Local (Docker Compose) | Developer testing | docker compose up from vasic-digital/containers |
| CI (GitHub Actions / GitLab CI) | Automated testing on PR | Testcontainers for PostgreSQL, Redis |
| Staging (Kubernetes) | Pre-release validation | vasic-digital/containers K8s manifests |
| Hardware Lab | Orange Pi 5 Max real-device testing | Minimum 2 devices per test run |
| Chaos Lab | Network partition, power failure testing | Custom harness: tc netem, iptables, controlled power cuts |

End of Document — Helix OTA Version Roadmap v1.0.0-draft
This document is a living artifact. Updates require review per HelixConstitution §3.2 (nano-detail documentation standard).