# Helix OTA — Session Resumption (canonical, always-current)

| Field | Value |
| --- | --- |
| Revision | 13 |
| Last modified | 2026-07-26T20:25:00Z |
| Status | active — production completion guide published; 9-doc comprehensive step-by-step plan at docs/production/completion/; |
| Standard path | docs/RESUMPTION.md (this file) |

## SHORT — paste this first sentence into a fresh session

Helix OTA 1.0.0 released on main. 72/73 gaps closed. 9-doc comprehensive production completion guide at docs/production/completion/00_MASTER_INDEX.md — read THAT FIRST. It enumerates every remaining step (Stages A–I), 12 operator decisions, 8 danger zones, and the full critical path from current state → production deployment. Run git fetch --all --prune. Start at docs/production/completion/01_OPERATOR_DECISIONS.md to resolve blocking decisions.

## FULL — detailed resumption block

### 0. Read FIRST (in order)

- docs/production/completion/00_MASTER_INDEX.md — THE authoritative production completion guide (NEW — 9-doc series, Stages A–I, every remaining step enumerated)

- docs/research/main_specs/CONTINUATION.md — the live work-state handoff

- .remember/remember.md — session memory (updated this session)

- docs/research/production_planning_20260726/ANALYSIS.md — production readiness planning document (§11.4.172)

- docs/research/production_planning_20260726/gap_tracker.csv — 73-gap inventory

- Then run: git fetch --all --prune

### 1. Exact live-state anchors

- HEAD commit: Run git rev-parse HEAD and git log --oneline -1 to determine current HEAD

- Branch: main

- Release tag: helix_ota-1.0.0

- Remote status: Run git fetch --all --prune && git status to verify

- Upstreams (4): github (HelixDevelopment/helix_ota), gitlab (helixdevelopment1/helix_ota), gitflic (helixdevelopment/helix_ota), gitverse (helixdevelopment/helix_ota)

### 2. Phase Completion Status

| Phase | Status | Notes |
| --- | --- | --- |
| Setup (env, deps, submodules) | Done | Go 1.26.2, Gradle 9.5, Kotlin 2.3.20 |
| Foundation (US0 — scaffolding) | Done | Project structure, build system, gates |
| US1 — API + Auth | Done | Gin REST API, JWT auth, RBAC, OpenAPI |
| US2 — Store + Transport | Done | PostgreSQL store, MinIO/S3, HTTP/3 + Brotli |
| US3 — Rollout + Orchestration | Done | Staged rollout, device emulator, telemetry |
| US4 — Production Readiness | Done | Planning doc, ADR acceptance, velocity tracking, gap closure |
| US5 — Rate-limit/Security Hardening | Done | Rate-limiter config, security probes extended |
| US6 — Fuzz/Chaos Testing | Done | Fuzz inputs, stress+chaos across components |

### 3. Production Readiness State — POST-1.0.0

- Gap tracker: docs/research/production_planning_20260726/gap_tracker.csv — 73 gaps, 72 Closed, 1 hardware-gated (Tier-3: real RK3588), 0 Queued

- Planning doc: docs/research/production_planning_20260726/ANALYSIS.md — §11.4.172 compliant

- Velocity tracking: scripts/track_velocity.sh — appends to docs/research/production_planning_20260726/velocity.tsv

- ADRs: All 5 formally Accepted (2026-07-26):

  - ADR-0001: hawkBit front-runner, AOSP-native fallback

  - ADR-0002: MVP plain signing; TUF server-side 1.0.1+

  - ADR-0003: Modular monolith with extractable seams

  - ADR-0004: HTTP/3 + Brotli, 2-class compression

  - ADR-0005: Full payload MVP; AOSP incrementals post-MVP

- Workable items: 16 completed in cleanup waves, synced to DB. 4 items hardware-gated (RK3588 board required): OTA-004, OTA-013, OTA-017, OTA-025 — all documented with unblock conditions.

- Carrier lockstep: CLAUDE.md / AGENTS.md / GEMINI.md / QWEN.md refreshed and in sync per §11.4.157.

### 4. Evidence Paths

| Scope | Path |
| --- | --- |
| qa-results/ (submodules) | submodules/challenges/qa-results/, submodules/containers/qa-results/ |
| docs_chain qa-results | docs_chain/qa-results/docs_chain/ |
| Stability report | docs/qa/STABILITY_REPORT.md |
| Carrier checkpoint | qa-results/pending-final/ (CLAUDE.md, AGENTS.md, GEMINI.md, QWEN.md) |

### 5. Device States

- RK3588 / Orange Pi 5 Max: No current device connected. Tier-3 hardware testing deferred per docs/design/EMULATED_DEVICE_TESTING.md.

- Emulator (podman): Tier-1 container e2e PROVEN on main. Full lifecycle + multi-device fleet + recall/recovery all GREEN.

- Cuttlefish (Linux+KVM): Honest SKIP on this macOS host. Design ready at docs/design/CUTTLEFISH_TIER2.md. Needs Linux+KVM host.

### 6. Binding Constraints (unchanged)

- Anti-bluff §11.4: Every PASS carries positive captured evidence

- No force-push §11.4.113: Strictly forbidden on every repo/submodule

- Podman-only on this host: Use containers submodule; never host-direct emulator/adb/qemu

- Tier-2 Android A/B host-gated: Needs Linux+KVM for Cuttlefish

- Commit/push discipline: Commit + push to ALL 4 upstreams; pushes may run detached

### 7. Recent Migrations

- OTA-031 (2026-07-26): Migrated OTA-003 from Issues.md to Fixed.md (was duplicate — OTA-003 already archived in Fixed.md). Removed the stale entry from Issues.md.

- Carrier lockstep refresh (2026-07-26): Metadata tables added to CLAUDE.md, AGENTS.md, GEMINI.md; QWEN.md created; all four locked to helix_ota-1.0.0 per §11.4.157.

- DB sync (2026-07-26): 16 pending workable items synced to workable_items.db.

- Production completion guide (2026-07-26): 9-doc comprehensive step-by-step guide at docs/production/completion/. 40+3 exports (HTML+PDF+DOCX). All files committed and pushed to 4 upstreams.

### 8. Immediate NEXT (post-1.0.0 — follow the completion guide)

- Read docs/production/completion/00_MASTER_INDEX.md — this is THE plan

- Resolve Stage A (12 operator decisions in 01_OPERATOR_DECISIONS.md) — these BLOCK all major work

- Run Stage B (server hardening) in parallel with operator decisions

- When A-01/A-02 resolved, start Stage C (multi-tenant Accounts — XL effort, critical path)

- When hardware available, start Stage E (device-side completion)

- When A-07..A-11 resolved, start Stage F (deployment infrastructure)

- Stage H-09 (§11.4.185 manual QA) is the FINAL gate — nothing is “production” until it passes

- Regular main→feature merge cadence per §11.4.188