# 01 — Operator Decisions (BLOCKING — Resolve FIRST)

Revision: 1 Parent: 00_MASTER_INDEX.md Status: OPERATOR-GATED — 12 decisions, zero code changes, must be resolved before agent-executable work begins on Stages C/D/E/F.

## §1. A-01 + A-02 — Multi-Tenant Accounts Design Decisions

Source: docs/research/accounts/30_delivery_plan.md §5, K12 in PRODUCTION_READINESS_PLAN.md

These decisions determine the ENTIRE shape of the multi-tenant Accounts feature. Without them, M1 (data model + migrations) cannot start.

### A-01a — Permission model

Question: RBAC-first hybrid (accounts→projects, each with roles) OR flat tenant-scoping (no project-level RBAC)? Recommendation: RBAC-first hybrid (matching the existing project-role design). Impact: Determines whether ProjectAccess role tables are per-account-scoped or account-global.

### A-01b — Identity source

Question: Local accounts only (users stored in PostgreSQL, bcrypt passwords) OR OAuth2/OIDC federation (Google, GitHub, etc.)? Recommendation: Local accounts for MVP; OAuth2 as a follow-up seam. Impact: Determines whether we add a real User table with password hashing vs an external IdP integration.

### A-01c — ID type

Question: TEXT (UUID strings, human-readable) OR UUID (native PostgreSQL UUID type)? Recommendation: TEXT (matches existing device_id, artifact_id, etc. — consistent with current codebase). Impact: Affects every table’s FK column type and the token account_id claim format.

### A-02a — Per-account signing keys

Question: One global Ed25519 keypair for ALL accounts OR per-account keypairs? Recommendation: Per-account keypairs (stronger tenant isolation; M7 object-storage seam design assumes this). Impact: Determines the signing-key registry design and key rotation strategy.

### A-02b — Default-account backfill

Question: When Accounts lands, what happens to existing devices/artifacts/deployments that have no account_id? Migrate to a __default__ account OR require operator to assign? Recommendation: Migrate to a __default__ account (migration 003 in the Accounts plan). Impact: Determines whether the migration is a safe backfill or a destructive blocking operation.

## §2. A-03 — Marketing Website Design Decisions

Source: docs/research/website/00_WEBSITE_DESIGN_AND_BUILD_PLAN.md §8.6, K13 in PRODUCTION_READINESS_PLAN.md

### A-03a — Repo name and remote

Question: New submodule repo name? vasic-digital/helix_ota_website (existing, contains scaffolds) or new? Recommendation: Use existing submodules/website (already registered in .gitmodules, already has scaffolding at commit 9abb15e). Impact: Zero new repo creation if using existing; just build on the scaffold.

### A-03b — Containerized build

Question: Build the website via rootless podman container (§11.4.173/§11.4.161) OR host-direct npm build? Recommendation: Containerized build (constitution-mandated §11.4.173 for ALL builds). Impact: Requires a Dockerfile in the website repo; build script in scripts/remote_deploy/deploy_website.sh already expects this.

### A-03c — OpenDesign tokens-only vs full component library

Question: Use only OpenDesign brand tokens (tokens.css, Tailwind v4 theme) OR the full @open-design/components library? Recommendation: Tokens-only (the full component library pins React 18.3.1 — conflicts with ota-manager’s React 19). Impact: Determines which npm packages are installed and whether component conflicts are an issue.

## §3. A-04 — Mirror-Fork Canonicalization

Source: PRODUCTION_READINESS_PLAN.md K1, CONTINUATION.md

Three owned submodules have diverged mirrors across GitHub (HelixDevelopment org) and GitLab (vasic-digital org). Their gitlinks CANNOT be bumped until the canonical mirror is chosen and divergent branches are UNION-merged (never force-push §11.4.113).

### Affected submodules:

| Submodule | GitHub (HelixDevelopment) | GitLab (vasic-digital) | Divergence |
| --- | --- | --- | --- |
| vision_engine | a97df79 (main) | b417a40 (master) | master diverges |
| llm_orchestrator | bde36431 | 9c9db1dc | HD has gov-doc commits; VD has original; main-vs-master |
| llm_provider | 4749d46 (+16.8k lines) | 8905a76 (+647 lines) | REAL code fork — different Go files |

### Decision per submodule:

- Which org is canonical? (HelixDevelopment or vasic-digital)

- Which branch is canonical? (main or master)

- How to reconcile: UNION-merge divergent branches onto canonical, retire non-canonical branch, NEVER force-push.

### Fixed and preserved locally:

- vision_engine: 6 defect fixes committed locally at 1ec0c57, publish blocked

- llm_orchestrator: 3 defect fixes + 3 RED tests preserved to scratchpad, not committed

- llm_provider: 1 nil-ctx crash fix preserved to scratchpad, not committed

## §4. A-05 — DDoS Default Posture

Source: PRODUCTION_READINESS_PLAN.md K14

Question: What should HELIX_MAX_INFLIGHT default to? - Option A: 256 (conservative — safe for production, limits concurrent requests) - Option B: 0 = UNLIMITED (current default — operator must explicitly configure, OOM risk)

Recommendation: 256 (production-safe default; operator can raise for high-throughput deployments). Impact: Affects every deployment. The gap tracker G-21 claims this is “Closed” (default changed to 1000) but the production compose still ships with the old default. This needs the decision to settle the ACTUAL number.

## §5. A-06 — ROLL-1: SuccessThreshold==0 Canary Semantics

Source: PRODUCTION_READINESS_PLAN.md K3

Question: When SuccessThreshold is 0 in a rollout phase, any single success passes the canary phase with no real gate. Should the engine: - Option A: Reject SuccessThreshold==0 at config-validation time (fail-fast, safe) - Option B: Document as “by-design symmetric canary: any-success-passes” (permissive, operators choose)

Recommendation: Option A (reject at validation — “when in doubt, halt” per rollout engine design philosophy). Impact: Affects rollout engine behavior. Breaking change if any deployment already uses SuccessThreshold==0.

## §6. A-07 — OTA Signing Metadata Crypto-Binding Scope

Source: PRODUCTION_READINESS_PLAN.md K4

Question: Should the Ed25519 artifact signature cover ONLY the SHA-256 payload digest (current) OR the digest PLUS targeting metadata (OSType, Board, Version)? - Option A: Digest only (current — simpler, metadata is upload-auth-gated, S4/S5 validate separately) - Option B: Digest + metadata (crypto-binds targeting — prevents relabel-replay attacks)

Recommendation: Option B for 1.1.0 (stronger supply-chain security); keep Option A for 1.0.0 (already shipped). Impact: Breaking change to artifact format. Requires coordinated client and server update. TUF integration (ADR-0002 §4) partially addresses this at a higher level in 1.0.1+.

## §7. A-08 — Remote Deploy Host Configuration

Source: docs/remote_deploy/REMOTE_DEPLOY.md §6, QD1–QD6

### A-08a — Host identity

Question: What is the production host IP/hostname? (ADDRESS_HXOTA in deploy env) Current: hxota placeholder in scripts.

### A-08b — SSH authentication

Question: SSH key auth OR password auth? Recommendation: SSH key auth (HXOTA_SSH_USE_PASSWORD=0 + HXOTA_SSH_KEY). Impact: Password mode leaks secrets via SSHPASS; key auth is passwordless and secure.

### A-08c — Host bootstrap ownership

Question: Who prepares the host? (create hxota user, install rootless podman + podman-compose, loginctl enable-linger hxota, set net.ipv4.ip_unprivileged_port_start=80) Note: The deploy pipeline NEVER uses root (§11.4.161).

### A-08d — Svord product scope

Question: What is the Mistiq/VADER board ID + OS type? Current: atmosphere target known (os_type=android, board=rk3588_t); mistiq_vader is a placeholder in deploy/svord/products/mistiq_vader.env.example.

## §8. A-09 — lets_encrypt + sftp Submodule Paths

Source: docs/remote_deploy/REMOTE_DEPLOY.md §5

### A-09a — lets_encrypt submodule

Question: Canonical path — submodules/lets_encrypt/ (grouped) OR repo-root lets_encrypt/ (flat)? Recommendation: submodules/lets_encrypt/ (grouped, consistent with other submodules). Repo: git@github.com:vasic-digital/lets_encrypt.git Status: NOT on disk. Must be git submodule add’d. CLI confirmation: The https_certs.sh wrapper calls a placeholder CLI — confirm the actual lets_encrypt.sh entrypoint against the submodule README before live use (§11.4.99).

### A-09b — sftp submodule

Question: Canonical path — submodules/sftp/ (grouped) OR repo-root sftp/ (flat)? Recommendation: submodules/sftp/ (grouped). Repo: git@github.com:vasic-digital/sftp.git Status: NOT on disk. Must be git submodule add’d. CLI confirmation: Same as lets_encrypt — confirm the actual CLI before use.

## §9. A-10 — hxota.dev Root Behavior

Source: docs/remote_deploy/REMOTE_DEPLOY.md QD5

Question: What should hxota.dev serve at /? - Option A: The console SPA (ota-manager — operator/admin login) - Option B: Redirect to hxota.com (marketing website)

Recommendation: Option A (console at /; hxota.com is the separate marketing domain). Impact: Affects nginx proxy configuration in deploy/svord/nginx/hxota-proxy.conf.

## §10. A-11 — Runtime-Secret Provisioning Strategy

Source: docs/remote_deploy/REMOTE_DEPLOY.md QD6

Question: How are production secrets provisioned? - Option A: Operator provides all secrets (HXOTA_PG_PASSWORD, HXOTA_TOKEN_SECRET, HXOTA_MINIO_USER/PASSWORD, HXOTA_ARTIFACT_PUBKEY) in the deploy env file (recommended: openssl rand -base64 48 for each) - Option B: Pipeline auto-generates secrets on first deploy and persists them

Recommendation: Option A (operator-provided; the pipeline is fail-closed — refuses to bring up stack with any mandatory secret unset). Impact: The deploy env file (scripts/testing/secrets/.hxota_deploy.env) must be populated before deploy.sh runs.

## §11. A-12 — Multi-Track Toolkit Alias Provisioning

Source: PRODUCTION_READINESS_PLAN.md §2.8, K11

Question: Will the operator provision OAuth tokens for the multi-track headless workers (claude1..claude4)? - If YES: The automatic multi-track orchestration engine (constitution/scripts/multitrack/) engages immediately — parallel work streams can proceed. - If NO: All work runs sequentially in a single session; parallel track acceleration is unavailable.

Note: The engine IS bootstrapped (rc=0, cwd-hook installed, identity resolver live). Only the per-alias OAuth tokens are missing — external provisioning, cannot be automated.

## Decision Checklist

| ID | Decision | Answer | Date |
| --- | --- | --- | --- |
| A-01a | Permission model (RBAC-first hybrid?) | _________ |  |
| A-01b | Identity source (local/OAuth2?) | _________ |  |
| A-01c | ID type (TEXT/UUID?) | _________ |  |
| A-02a | Per-account signing keys? | _________ |  |
| A-02b | Default-account backfill? | _________ |  |
| A-03a | Website repo name? | _________ |  |
| A-03b | Containerized build? | _________ |  |
| A-03c | OpenDesign tokens-only? | _________ |  |
| A-04 | Mirror-fork canonical org per submodule? | _________ |  |
| A-05 | HELIX_MAX_INFLIGHT default? | _________ |  |
| A-06 | ROLL-1 SuccessThreshold==0 behavior? | _________ |  |
| A-07 | Signing metadata crypto-binding? | _________ |  |
| A-08a | Production host IP/hostname? | _________ |  |
| A-08b | SSH key vs password? | _________ |  |
| A-08c | Host bootstrap owner? | _________ |  |
| A-08d | Mistiq/VADER board ID + OS type? | _________ |  |
| A-09a | lets_encrypt submodule path? | _________ |  |
| A-09b | sftp submodule path? | _________ |  |
| A-10 | hxota.dev root behavior? | _________ |  |
| A-11 | Secret provisioning strategy? | _________ |  |
| A-12 | Multi-track alias tokens? | _________ |  |

## Honest Boundary (§11.4.6)

Every decision above is a genuine blocking gate. None can be resolved by an agent — they require operator knowledge, preference, or external action (OAuth token provisioning, hardware, hostnames, security policy). Zero code is written under this section.