# 02 — Server Production Hardening

Revision: 1 Parent: 00_MASTER_INDEX.md Prerequisites: None (can run in parallel with Stage A)

## B-01 [VERIFY] — SEC-1 Token Fail-Fast Is Actually Committed

Effort: Verify (S, ~5 min) Source: server/internal/config/config.go:179-207, DELTA_ANALYSIS §3 KI-1

What to check:

grep -A5 "refusing to start" server/internal/config/config.go
grep "ALLOW_INSECURE_DEV_TOKEN_SECRET" server/internal/config/config.go

Expected: Server refuses to boot when HELIX_TOKEN_SECRET is unset AND HELIX_ALLOW_INSECURE_DEV_TOKEN_SECRET is NOT set. Loud WARN when dev fallback is used.

If PASS: Mark verified. If FAIL: Implement fail-fast before any other work.

Evidence: git show 7763c7c7 (the commit that landed SEC-1). Run go build ./server/cmd/ota-server and verify exit 0.

## B-02 [AGENT] — Fix /readyz Probe to Return Actual Store Health

Effort: S (~30 min) Source: DELTA_ANALYSIS §2 SRV-NEW-2

Current state: The ReadyFunc closure in server/cmd/ota-server/main.go calls repo.GetIdempotent(ctx, "__readyz__") and returns true unconditionally. A PostgreSQL or S3 outage never flips readiness to NOT-READY.

Fix: 1. Read server/cmd/ota-server/main.go, find the ReadyFunc closure (around line 86-93). 2. Make it return the ACTUAL result of the store round-trip: return err == nil. 3. Add an S3/MinIO health probe when HELIX_STORAGE_BACKEND=s3: ping the bucket. 4. Add test: TestReadyzReturns503WhenStoreUnreachable in server/internal/api/handlers_health_test.go. 5. Verify: start server with no PostgreSQL → GET /readyz returns 503.

Guard: §1.1 paired mutation — inject a fault that makes the store fail → verify /readyz returns 503.

## B-03 [AGENT] — TLS One-of-Pair Fail-Fast

Effort: S (~20 min) Source: DELTA_ANALYSIS §2 SRV-NEW-4

Current state: If exactly one of HELIX_TLS_CERT/HELIX_TLS_KEY is set, the server silently serves plain HTTP. No cross-field validation exists in config.Load().

Fix: 1. In server/internal/config/config.go Load(), after parsing TLS fields, add: go    if (cfg.TLSCertFile != "" && cfg.TLSKeyFile == "") || (cfg.TLSCertFile == "" && cfg.TLSKeyFile != "") {        return Config{}, fmt.Errorf("both HELIX_TLS_CERT and HELIX_TLS_KEY must be set together, or neither")    } 2. Or warn loudly in main.go when the guard in the && check at line 119 rejects the TLS path due to one-missing. 3. Test: TestConfigRejectsOneOfTlsPair.

## B-04 [AGENT] — Add TLS to Production Compose

Effort: S (~30 min) Source: Gap tracker G-65

Current state: server/deploy/system.compose.yml and deploy/svord/compose.svord.yml comment TLS as optional. Production deployment needs it.

Fix: 1. Add volume mount for TLS cert/key in the ota-server service. 2. Set HELIX_TLS_CERT and HELIX_TLS_KEY env vars in the compose file (pointing to mounted paths). 3. Add HELIX_TRUST_TLS_PROXY=true if the proxy handles TLS termination. 4. Update nginx/hxota-proxy.conf for HTTPS upstream if proxied. 5. Document that certs must be provisioned via https_certs.sh before compose up. 6. Validate: podman-compose config → exit 0.

## B-05 [AGENT] — Rate-Limiter Production Defaults

Effort: S (~20 min) Source: PRODUCTION_READINESS_PLAN.md K14, Gap tracker G-21

Current state: G-21 claims “Closed” with HELIX_MAX_INFLIGHT=1000 in config.go. But system.compose.yml may not set it explicitly. The decision in A-05 settles the number.

Fix (after A-05 resolved): 1. Set HELIX_MAX_INFLIGHT in server/deploy/system.compose.yml and deploy/svord/compose.svord.yml. 2. Add HELIX_RATE_LIMIT_RPS and HELIX_AUTH_RATE_LIMIT with production-appropriate values. 3. Verify: podman-compose config shows the vars. Server starts with rate-limit active.

## B-06 [AGENT] — Auth Hardening: Persistent Users + Durable Refresh Tokens

Effort: M (~3h) Source: PRODUCTION_READINESS_PLAN.md §2.7, OTA-036

Current state: Users stored in in-memory UserDirectory (lost on restart). Refresh tokens in in-memory refreshStore (lost on restart). Admin user seeded from env vars (plaintext comparison after bcrypt).

Fix: 1. Add users table to PostgreSQL schema (migration 11): sql    CREATE TABLE IF NOT EXISTS helix_ota.users (        user_id TEXT PRIMARY KEY,        username TEXT NOT NULL UNIQUE,        password_hash TEXT NOT NULL,        roles TEXT[] NOT NULL DEFAULT '{}',        created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()    ); 2. Add refresh_tokens table: sql    CREATE TABLE IF NOT EXISTS helix_ota.refresh_tokens (        token_id TEXT PRIMARY KEY,        user_id TEXT NOT NULL REFERENCES helix_ota.users(user_id),        expires_at TIMESTAMPTZ NOT NULL,        used BOOLEAN NOT NULL DEFAULT FALSE,        created_at TIMESTAMPTZ NOT NULL DEFAULT NOW()    ); 3. Implement PgUserStore and PgRefreshStore in store layer. 4. Wire them in when PostgreSQL is the backend (in-memory fallback otherwise). 5. Admin seed: hash the password on first boot, store in users table instead of in-memory map. 6. Test: TestAuthUsersPersistAcrossRestarts, TestRefreshTokenRotationPersists.

## B-07 [AGENT] — Device-Side min_current_version in UpdateAvailable

Effort: M (~2h) Source: PRODUCTION_READINESS_PLAN.md §2.3, OTA-037

Current state: Server enforces the floor (handlers_client.go:63-76) but the wire UpdateAvailable struct (submodules/ota-protocol/types.go) carries NO MinCurrentVersion field. The device cannot enforce locally.

Fix: 1. Add MinCurrentVersion string to ota-protocol/types.go UpdateAvailable struct. 2. Populate it in server/internal/api/handlers_client.go handleClientUpdate(). 3. Add to Kotlin DTO in ota-android-agent/core/.../Dtos.kt. 4. Add device-side enforcement: if currentVersion < MinCurrentVersion, reject update. 5. Bump ota-protocol submodule gitlink in parent repo. 6. Test: TestUpdateAvailableCarriesMinCurrentVersion (server), TestMinCurrentVersionRejected (Kotlin).

## B-08 [AGENT] — Per-IP/Token Rate Limiting + Brute-Force Login Guard

Effort: S (~1h) Source: PRODUCTION_READINESS_PLAN.md §2.7

Current state: Only a global in-flight semaphore exists. No per-IP throttling, no login brute-force protection.

Fix: 1. Implement per-IP rate limiter middleware (use existing rate_limit.go pattern, extend with per-IP token bucket). 2. Add login brute-force guard: track failed login attempts per IP, block after HELIX_AUTH_RATE_LIMIT (default 5/min). 3. Add X-RateLimit-* headers to responses. 4. Test: TestRateLimitPerIp, TestLoginBruteForceBlocked.

Note: The security_middleware.go PII detection already exists. This extends rate limiting, not PII.

## B-09 [AGENT] — Wire Security Submodule into Server

Effort: S (~30 min) Source: Gap tracker G-23

Current state: G-23 claims “Closed” with go.mod replace + security_middleware.go. The PII detection middleware IS wired (security_middleware.go exists and is in the middleware chain). Verify the wiring is complete.

Verify:

grep "digital.vasic.security" server/go.mod
ls server/internal/api/security_middleware.go
grep "securityMiddleware\|PII" server/internal/api/server.go

If already wired: No action needed. If partial: Complete the wiring (the Enforcer and Redactor from the security submodule should be instantiated and injected).

## B-10 [VERIFY+FIX] — Migration Down() Methods

Effort: S (~30 min) Source: Gap tracker G-19

Current state: Migration struct HAS DownSQL string fields (migration 1-10 all have them). But there’s NO func Down() method to actually execute them. The DownSQL is stored but never used by Migrate().

Fix (if operator wants runnable down-migrations): 1. Add MigrateDown(ctx, targetVersion) method to PostgresRepository. 2. Execute DownSQL in reverse migration order from current version down to target. 3. Add test: TestMigrationRollback in migrations_rollback_test.go (already exists at path — verify it exists and covers Down). 4. If down-migrations are NOT needed for production: Document as “forward-only, restore from backup to rollback” — close G-19 honestly.

Verify:

ls server/internal/store/migrations_rollback_test.go
grep "DownSQL" server/internal/store/migrations.go | wc -l  # should be 10

## B-11 [AGENT] — HB-1 fw_setenv Flush-Error Handling

Effort: S (~1h, research-gated) Source: PRODUCTION_READINESS_PLAN.md K7

Current state: server/internal/device/fwenv.go SaveEnv swallows a fw_setenv flush error. A naive return err false-fails on backends where empty-key-save is unsupported.

Fix: 1. Research fw_setenv no-args semantics (§11.4.8): does it error when there’s nothing to flush, or exit 0? 2. If exit 0 on no-op: add a pre-check — only call fw_setenv if there are actual env changes to flush. 3. If error on no-op: wrap the call, ignore specific “nothing to save” exit codes, propagate real errors. 4. Test: TestFwSetenvNoOp, TestFwSetenvFlushError.

## B-12 [AGENT] — Webhook Dispatch for Deployment Lifecycle Events

Effort: M (~2h) Source: Gap tracker G-05

Current state: Webhook CRUD endpoints exist (handlers_webhook.go), webhook dispatch engine exists (webhook.go), but they may not be wired to deployment lifecycle events (deployment created → webhook fires; phase advanced → webhook fires; recall → webhook fires).

Fix: 1. In handleCreateDeployment, handleEvaluateRollout, handleRecallDeployment — call the webhook dispatcher after state change. 2. Ensure webhook payloads carry the event type, deployment ID, release ID, and timestamp. 3. Test: TestWebhookDispatchedOnDeploymentCreate, TestWebhookDispatchedOnRolloutPhase.

## B-13 [AGENT] — OTA Signing Metadata Crypto-Binding

Effort: M (~3h) Source: PRODUCTION_READINESS_PLAN.md K4, A-07 decision

If A-07 decides Option B (crypto-bind metadata): 1. Modify ota-artifact-validator to sign over SHA256(OSType || Board || Version || payloadDigest) instead of SHA256(payloadDigest) only. 2. Update scripts/testing/sign_artifact.go to include metadata in the signed digest. 3. Update server/internal/api/handlers_artifact.go verification to match. 4. Update Android agent VerifyBeforeApply to match. 5. This is a breaking change — requires coordinated deployment of server + all device agents. 6. Test: TestSignatureCoversMetadata, TestRelabelReplayBlocked.

If A-07 decides Option A (keep digest-only): Document the residual risk. TUF integration (ADR-0002, 1.0.1+) addresses this at a higher layer.

## Verification Checklist

| Step | Action | Expected Result |
| --- | --- | --- |
| B-01 | Verify SEC-1 fail-fast | Server refuses to boot with unset secret |
| B-02 | Fix /readyz probe | 503 on store failure |
| B-03 | TLS pair validation | Error on one-of-pair |
| B-04 | TLS in compose | podman-compose config passes |
| B-05 | Rate-limit defaults | Server starts with limits active |
| B-06 | Persistent auth | Users/refresh tokens survive restart |
| B-07 | min_current_version wire | Device receives and enforces floor |
| B-08 | Per-IP rate limiting | Login brute-force blocked |
| B-09 | Security submodule wired | PII detection active |
| B-10 | Migration Down() | Down-migrations runnable (or documented not-needed) |
| B-11 | fw_setenv fix | Flush errors handled correctly |
| B-12 | Webhook dispatch | Deployment events trigger webhooks |
| B-13 | Signing metadata binding | Metadata included in signature (if decided) |

## Honest Boundary (§11.4.6)

Steps B-01 through B-13 are agent-executable. They do NOT require operator decisions (except B-05 which uses A-05’s number, and B-13 which uses A-07’s decision). All existing server code paths are referenced from static reads (server/ directory, verified this session).