# 04 — Marketing Website + Dashboard Production-Readiness

Revision: 1 Parent: 00_MASTER_INDEX.md Prerequisites: A-03 (website decisions), A-10 (hxota.dev root behavior)

## Overview

The marketing website (§11.4.190 mandate) does NOT exist — only a scaffold is registered at submodules/website (commit 9abb15e). Both the dashboard and ota-manager need §11.4.170 host-render proof completion for all feature pages.

## D-01 [OPERATOR] — Resolve Website Decisions

Already documented in 01_OPERATOR_DECISIONS.md §2 and §9. Must be resolved before D-02.

## D-02 [AGENT] — Scaffold Angular 22 SSR + Tailwind v4 + OpenDesign Brand (L)

Source: docs/research/website/00_WEBSITE_DESIGN_AND_BUILD_PLAN.md, docs/research/website/01_SCAFFOLD_READINESS_AND_VERIFICATION.md

### What to build:

- Use existing submodule: submodules/website (already at commit 9abb15e in .gitmodules). Check what scaffolding exists:

- ls submodules/website/
git -C submodules/website log --oneline -5

- Tech stack (from design plan):

  - Angular 22 SSR (server-side rendering for SEO)

  - Tailwind v4 (matches ota-manager’s Tailwind 4)

  - OpenDesign “Helix-green” brand layer (tokens from design-systems/helix-ota/)

  - Dark/light theme switcher

  - i18n support (English primary, extendable)

- If scaffold is bare/empty: Full ng new in the submodule, configure SSR, install Tailwind v4, vendor OpenDesign tokens.

- If scaffold has content: Extend and harden.

- Containerized build (§11.4.173): Add Dockerfile that builds the Angular SSR app in a container. Wire into scripts/remote_deploy/deploy_website.sh.

## D-03 [AGENT] — Build Content to Locked Spec (M)

Source: docs/research/website/00_WEBSITE_DESIGN_AND_BUILD_PLAN.md

### Content spec (LOCKED — do not deviate):

- Sales email: contact@hxota.com (no other contact method)

- NO pricing anywhere on the site

- Footer: “Made with ♥ by Helix Development team”

- Roadmap items: Clearly marked as “Coming Soon” or “Planned”

- What to describe: Only REAL, SHIPPING capabilities:

  - Universal OTA update system

  - Android A/B seamless updates

  - Staged rollout with automatic HALT on failures

  - Multi-device fleet management

  - Secure artifact signing (Ed25519)

  - HTTP/3 + Brotli transport

  - REST API + dashboard + CLI

### Pages:

- Home — hero, value proposition, key features

- Features — detailed feature descriptions with diagrams

- Architecture — high-level architecture diagram

- Documentation — links to docs (API, deployment, guides)

- Contact — contact@hxota.com only

### Do NOT include:

- Pricing or “request a quote” forms

- User testimonials (none exist)

- Benchmarks or performance claims (unmeasured on production)

- Download links (artifacts are behind auth)

- Login/signup (that’s the console, not the marketing site)

## D-04 [AGENT] — §11.4.190 Proofs: Responsive + SEO + Visual (M)

Source: Constitution §11.4.190

### Required proofs:

- Responsive: Host-rendered screenshots across breakpoint × browser-engine matrix:

  - Breakpoints: 320px (mobile), 768px (tablet), 1024px (desktop), 1440px (wide)

  - Engines: Chromium, Firefox, WebKit (Playwright supports all three)

  - Layout oracle: OCR-based verification that key elements are visible and correctly positioned

- SEO audit: Automated audit meeting a score floor:

  - Semantic HTML (proper heading hierarchy, landmarks)

  - Per-page <title> + <meta name="description">

  - OG/Twitter cards

  - Canonical URLs

  - schema.org JSON-LD

  - robots.txt + sitemap.xml

  - WCAG AA compliance (axe-core audit, 0 critical/serious violations)

  - Core Web Vitals (LCP < 2.5s, FID < 100ms, CLS < 0.1)

- Light/dark §11.4.170 pixel proof: Golden image-diff for EVERY page in light and dark themes.

## D-05 [AGENT] — Dashboard: Complete §11.4.170 Host-Render (M)

Current state: Dashboard has strong coverage (26 goldens, ~13 screen×state × {light,dark}) per PRODUCTION_READINESS_PLAN.md §3.

Gap: Feature pages (after login) need host-render for every screen×state combination.

### What to add:

- Audit which dashboard pages lack host-render goldens:

- ls dashboard/hostrender/

- Add host-render tests for: Devices list, Device detail, Artifacts, Releases, Deployments, Rollouts, Groups, Telemetry, Webhooks, Branches, Projects, Audit log, Settings.

- Each page: light+dark, loaded state, empty state, error state.

- Use existing harness pattern from dashboard/hostrender/.

## D-06 [AGENT] — ota-manager: Complete §11.4.170 Host-Render (M)

Current state: ota-manager has only 2 screens rendered (LoginPage). Per PRODUCTION_READINESS_PLAN.md §3.

### What to add:

- Host-render tests for: Login (already done), Dashboard, Devices, Artifacts, Releases, Deployments, Rollouts, Groups, Telemetry, Webhooks, Branches, Projects, Audit log, Settings.

- Each screen: light+dark, loaded state, empty state, error state.

- Use existing harness pattern from clients/ota-manager/visual/.

## D-07 [AGENT] — Deploy Website + Dashboards (S)

### What to do:

- Website: Build Angular SSR app, deploy to Firebase hosting (target website) or to the remote host’s nginx static serving.

- Dashboard: Build Vite SPA, deploy to Firebase hosting (target dashboard) or to remote host.

- ota-manager: Build Tauri app or serve web version, deploy to Firebase hosting (target ota-manager) or remote host.

- Verify: All three are reachable at their domains, load correctly, no console errors.

## Verification Checklist

| Step | Action | Expected Result |
| --- | --- | --- |
| D-02 | Website scaffold builds | npm run build exits 0 |
| D-03 | Content matches locked spec | No pricing, correct email, heart footer |
| D-04a | Responsive screenshots | All breakpoints × engines render correctly |
| D-04b | SEO audit | Score ≥ 90, WCAG AA 0 violations |
| D-04c | Light/dark pixel proof | Golden image-diff GOOD/BAD correctly |
| D-05 | Dashboard host-render | All feature pages, all themes, all states |
| D-06 | ota-manager host-render | All feature pages, all themes, all states |
| D-07 | Deployed and reachable | HTTP 200 on all three targets |

## Honest Boundary (§11.4.6)

The submodules/website scaffold exists at commit 9abb15e but was not inspected this session for content. The design plan (docs/research/website/00_*) was read and is authoritative for content decisions. The website build is blocked on operator decisions A-03 and A-10.