# 05 — Device-Side Completion (Hardware-Gated)

Revision: 1 Parent: 00_MASTER_INDEX.md Prerequisites: [HARDWARE] RK3588 / Orange Pi 5 Max board physically attached or reachable over ADB/SSH.

## Overview

The device-side code has TWO components: 1. Android OTA agent (submodules/ota-android-agent) + update-engine bridge (submodules/ota-update-engine-bridge) — Kotlin/JVM, proven in unit tests only. 2. Linux/U-Boot ApplyPort (server/internal/device/) — Go, scaffold only for real-partition path.

Both need real-hardware validation. The Android agent needs stress/chaos/bench/memory testing. The ApplyPort needs the slot-writer + driver loop completed.

## E-01 [OPERATOR/HARDWARE] — Attach RK3588 Board

Source: Issues.md OTA-004

### What to do:

- Physically connect Orange Pi 5 Max (RK3588) board to a host machine via USB (ADB) and/or Ethernet (SSH).

- Flash a known-good Android 15 AOSP system image to the board.

- Verify reachability:

- adb devices          # should list the device
adb shell getprop ro.product.board  # should show rk3588_t or similar

- Verify A/B slot structure:

- adb shell getprop ro.boot.slot_suffix  # should show _a or _b
adb shell ls -la /dev/block/by-name/   # should show boot_a, boot_b, system_a, system_b, etc.

- Record the board’s serial number, hardware ID for device registration.

Unblock condition (from Issues.md): “A physical RK3588 / Orange Pi 5 Max board reachable over ADB/SSH (or physically attached) for flashing.”

## E-02 [HARDWARE/AGENT] — RK3588 Tier-3 On-Silicon A/B Apply

Effort: L Source: Issues.md OTA-004, PRODUCTION_READINESS_PLAN.md §5 P2

### What to validate:

- Control-plane reachability: Device can reach the ota-server over network.

- Device registration: Register the board with the server, obtain device token.

- Update check: Device polls GET /api/v1/client/update, receives update offer.

- Artifact download: Device downloads the OTA artifact (full payload or delta).

- Signature verification: Device verifies Ed25519 signature (real crypto, not stub).

- Apply via update_engine: ReflectiveUpdateEngineApplyPort.applyVerified() calls android.os.UpdateEngine.applyPayload() via reflection.

- Slot switch: update_engine writes to inactive slot, sets slot priority.

- Reboot: Device reboots to the new slot.

- Post-boot verification:

  - ro.boot.slot_suffix shows the NEW slot

  - ro.boot.verifiedbootstate shows GREEN

  - App version matches the update’s version

- Telemetry: Device reports success telemetry event back to server.

### Evidence required:

- ADB logcat capture of the entire OTA cycle

- Server logs showing the device lifecycle

- Screenshots/screen recording of the device booting into the new slot

- §11.4.153 video recording (window-scoped, vision-verified MP4)

## E-03 [AGENT] — Complete Linux/U-Boot ApplyPort Slot-Writer + Driver Loop

Effort: M Source: PRODUCTION_READINESS_PLAN.md §2.4, OTA-038

### Current state:

The ApplyPort is a SCAFFOLD (server/internal/device/applyport.go:10-16). The slot-writer (slot.go) has dd-based writing but the full apply loop (Steps a→f) is not wired. The CLI (cmd/applyport/main.go) returns a placeholder.

### What to implement:

- SlotWriter: Real implementation that:

  - Detects current slot (A/B) from /proc/cmdline or fw_printenv

  - Determines inactive slot

  - Writes the artifact payload to the inactive slot’s partition via dd

  - Verifies the written hash matches the expected SHA-256

- ApplyPort driver loop (Steps a→f):

    - Check for update via GET /api/v1/client/update

    - Download artifact to temp file

    - Verify Ed25519 signature

    - Write to inactive slot via SlotWriter

    - Set U-Boot env (fw_setenv BOOT_ORDER to try new slot first)

    - Set health-confirmation marker, reboot

- Health confirmation: health.go — on next boot, check if we booted the new slot successfully. If yes, mark as healthy (clear bootcount). If no, U-Boot bootcount rollback triggers.

- CLI fix: Remove the placeholder return in cmd/applyport/main.go.

- Tests: TestSlotWriterRealDD, TestApplyPortFullLoop, TestHealthConfirmation, TestApplyportCLI

Dependency: Step G-07 (system image with OTA agent pre-installed) must provide the fw_env.config + RAUC bundle validated for the board.

## E-04 [AGENT] — Android Agent: Stress/Chaos/Bench/Memory + Real-Device Tests

Effort: M Source: PRODUCTION_READINESS_PLAN.md §3, OTA-043

### Current state:

Android agent has JVM unit tests only (47 tests in :core, some in :android). One androidTest/ file (OtaAgentOnDeviceTest.kt) exists but cannot run without a system-UID/platform-signed device.

### What to add:

- Stress tests: Simulate rapid poll cycles, concurrent update checks, multiple devices hammering the server.

- Chaos tests: Network failures mid-download, corrupted artifacts, server returning 5xx, token expiry mid-cycle.

- Benchmark tests: Poll cycle duration, download throughput, verification time, apply time.

- Memory tests: No memory leaks across 1000+ poll cycles.

- Real-device instrumentation: Run androidTest/ on the RK3588 board (requires platform-signed APK).

- Missing unit tests (from DELTA_ANALYSIS §4):

  - BootStateObserver — no host-runnable unit test

  - ReflectiveUpdateEngineApplyPort — no host-runnable unit test

  - PollScheduler — no unit test

  - Dtos.fromWire logic — exercised only indirectly

## E-05 [AGENT] — Update-Engine Bridge: Real-Device Tests

Effort: M Source: PRODUCTION_READINESS_PLAN.md §3

### Current state:

The bridge has JVM unit tests only (27 tests). The androidTest/ directory is EMPTY (no instrumentation tests).

### What to add:

- Real-device instrumentation tests: Verify that ReflectiveUpdateEngine actually:

  - Resolves android.os.UpdateEngine class on a real device

  - Calls applyPayload() successfully

  - Receives status callbacks (IDLE → DOWNLOADING → VERIFYING → FINISHED)

- BootStateObserver tests: Verify ro.boot.slot_suffix, ro.boot.verifiedbootstate, ro.boot.veritymode are read correctly on real hardware.

- Stress/chaos: What happens when update_engine fails mid-apply? Does the bridge propagate errors correctly?

- Benchmark: applyPayload call latency, callback latency.

## E-06 [AGENT] — Device Setup Wizard UI (ota-android-agent)

Effort: L Source: Accounts delivery plan M6, docs/research/accounts/25_device_side_update_client.md

### What to build:

- Setup wizard UI:

  - Welcome screen

  - Server URL configuration (or QR code scan)

  - Device identity display (hardware ID, model, OS version)

  - Account selection / pairing

  - Consent screen (data collection, update policy)

  - Completion screen

- Notification channel:

  - Update available notification

  - Download progress notification

  - Install ready notification (reboot required)

  - Post-install success/failure notification

- Integration with PollScheduler:

  - Wizard triggers initial registration

  - After setup, PollScheduler takes over periodic checks

Dependency on M7/C-07: Full e2e (download + apply + reboot) requires the object-storage seam so the device can actually download artifacts.

## Verification Checklist

| Step | Action | Expected Result |
| --- | --- | --- |
| E-01 | Board attached and reachable | adb devices shows device |
| E-02a | Control-plane reachable | Device pings ota-server |
| E-02b | Registration | Device receives token |
| E-02c | Update check | Server returns update offer |
| E-02d | Download + verify | SHA-256 + Ed25519 pass |
| E-02e | Apply via update_engine | Payload written to inactive slot |
| E-02f | Reboot + verify | New slot boots, version matches |
| E-02g | Telemetry | Server receives success event |
| E-03 | ApplyPort full loop | Go ApplyPort completes Steps a→f |
| E-04 | Android stress/chaos/bench | All test types pass, no leaks |
| E-05 | Bridge real-device tests | update_engine callbacks work |
| E-06 | Setup wizard | End-to-end registration flow |

## Honest Boundary (§11.4.6)

- E-01 and E-02 require hardware the agent cannot provide. They are OPERATOR-BLOCKED (OTA-004 in Issues.md).

- E-03 (ApplyPort) is currently a documented SCAFFOLD. It was read this session — the scaffold header at applyport.go:10-16 is accurate.

- E-04 and E-05 (Android tests) are partially blocked on hardware. JVM unit tests can be added without hardware.

- E-06 (setup wizard) is design-only (referenced in Accounts plan, not yet started). It can begin without hardware.