# 06 — Deployment Infrastructure (Remote Backend)

Revision: 1 Parent: 00_MASTER_INDEX.md Prerequisites: A-07 through A-11 (operator deployment decisions) must be resolved. A-09 (lets_encrypt + sftp) must be resolved.

## Overview

Deploy the full Helix OTA stack to the production remote host, with TLS, monitoring, backups, and artifact publishing. The scaffolding exists at scripts/remote_deploy/ + deploy/svord/. It has been locally validated (parse gates, compose config, container build, redacted dry-runs) but NEVER run against a live server.

Architecture:

Operator → SSH → Remote host (hxota)
  ├── podman-compose (rootless)
  │   ├── postgres:16-alpine
  │   ├── minio (S3-compatible object storage)
  │   ├── ota-server (Go/Gin control plane)
  │   └── nginx proxy (TLS termination, SPA serving)
  ├── Prometheus + Grafana (monitoring)
  ├── Promtail → Loki (log aggregation)
  └── systemd user units (startup, health checks)

## F-01 [OPERATOR] — Resolve Deployment Decisions

Already documented in 01_OPERATOR_DECISIONS.md §7–§11. Must be resolved before any deployment work.

## F-02 [OPERATOR/AGENT] — Bootstrap Remote Host

Effort: M (~2h, mostly one-time operator setup)

### One-time host preparation (operator):

# Create deploy user
sudo useradd -m hxota
sudo passwd hxota

# Install rootless podman + podman-compose
sudo apt install podman podman-compose  # Ubuntu 24.04

# Enable lingering (user services survive logout)
sudo loginctl enable-linger hxota

# Allow unprivileged port binding (for ports 80/443)
sudo sysctl net.ipv4.ip_unprivileged_port_start=80
echo "net.ipv4.ip_unprivileged_port_start=80" | sudo tee /etc/sysctl.d/99-hxota.conf

# Set up firewall (allow SSH, HTTPS, HTTP)
sudo ufw allow 22/tcp
sudo ufw allow 443/tcp
sudo ufw allow 80/tcp
sudo ufw enable

### Deploy directory structure (agent, via deploy scripts):

# The deploy scripts create this structure on the remote:
~/hxota-stack/
├── compose.svord.yml
├── stack.env          (chmod 600)
├── nginx/
│   └── hxota-proxy.conf
├── certs/
│   └── <domain>/
│       ├── fullchain.pem
│       └── privkey.pem
├── srv/
│   ├── website/       (Angular SSR build)
│   ├── console/       (ota-manager build)
│   ├── dashboard/     (dashboard build)
│   └── acme/          (ACME challenge files)
└── server/
    └── Dockerfile     (build context)

## F-03 [AGENT] — Incorporate lets_encrypt + sftp Submodules

Effort: S (~30 min) Source: docs/remote_deploy/REMOTE_DEPLOY.md §5

### What to do:

- Add lets_encrypt submodule:

- git submodule add git@github.com:vasic-digital/lets_encrypt.git submodules/lets_encrypt
cd submodules/lets_encrypt && bash upstreams/install_upstreams.sh && cd ../..

- Add sftp submodule:

- git submodule add git@github.com:vasic-digital/sftp.git submodules/sftp
cd submodules/sftp && bash upstreams/install_upstreams.sh && cd ../..

- Update helix-deps.yaml with entries for both.

- Confirm CLI entrypoints (§11.4.99): Read each submodule’s README, confirm the actual CLI command. Update https_certs.sh and publish_artifacts.sh to use the real entrypoints.

- Update .gitmodules — already done by git submodule add.

## F-04 [AGENT/OPERATOR] — Provision TLS Certificates

Effort: M (~1h) Source: docs/remote_deploy/REMOTE_DEPLOY.md §4

### What to do:

- Configure domains: hxota.dev (console + API), hxota.com (website).

- Issue certs via lets_encrypt:

- bash scripts/remote_deploy/https_certs.sh issue --domain hxota.dev --email admin@hxota.com
bash scripts/remote_deploy/https_certs.sh issue --domain hxota.com --email admin@hxota.com

- Verify certs: openssl x509 -in certs/hxota.dev/fullchain.pem -text -noout

- Set up auto-renewal: Cron job running https_certs.sh renew weekly.

## F-05 [AGENT] — Deploy Full Stack to Remote Host

Effort: M (~2h) Source: docs/remote_deploy/REMOTE_DEPLOY.md, scripts/remote_deploy/deploy.sh

### What to do:

- Populate deploy env: Copy scripts/remote_deploy/.hxota_deploy.env.example to scripts/testing/secrets/.hxota_deploy.env. Fill in ALL values (see A-08, A-11).

- Run the orchestrator:

- bash scripts/remote_deploy/deploy.sh

- This runs the full 6-stage pipeline:

  - Preflight (SSH check, remote dir creation)

  - Infrastructure (postgres + minio, stack.env)

  - API (cross-compile ota-server, rsync, build, bring-up)

  - Dashboards (build SPAs, stage into srv/)

  - Website (build Angular app, stage into srv/)

  - Certs (issue/renew TLS certs)

  - Bring-up (podman-compose up -d)

  - Health confirm (live 200 check on /healthz + /readyz)

- Verify stack is healthy:

- bash scripts/remote_deploy/status.sh
curl https://hxota.dev/healthz
curl https://hxota.dev/readyz

- If issues: Check podman logs ota-server, podman logs postgres, podman logs proxy.

## F-06 [AGENT] — Configure PostgreSQL Backups

Effort: S (~30 min) Source: server/deploy/backup.sh, Gap tracker G-57

### What to do:

- Review backup script: server/deploy/backup.sh — does pg_dump -Fc and uploads to S3/MinIO.

- Configure S3 credentials for backup destination (MinIO bucket helix-backups or similar).

- Set up cron job on the remote host (as hxota user):

- 0 2 * * * /home/hxota/hxota-stack/backup.sh >> /home/hxota/hxota-stack/backup.log 2>&1

- Test backup + restore: Run backup, then test restore to a clean database per server/deploy/restore.md.

- Verify: Backup file exists, can be restored, data is consistent.

## F-07 [AGENT] — Wire Monitoring Stack (Prometheus + Grafana + Loki)

Effort: M (~2h) Source: Gap tracker G-60, G-61

### Current state:

Prometheus alert rules exist (server/deploy/prometheus/alerts.yml), Grafana dashboard JSON exists (server/deploy/grafana/ota-dashboard.json), Promtail config exists (server/deploy/promtail.yml). These are config FILES — they need to be deployed as running services.

### What to do:

- Add monitoring services to compose:

- # In deploy/svord/compose.svord.yml
prometheus:
  image: prom/prometheus:latest
  volumes:
    - ./prometheus/prometheus.yml:/etc/prometheus/prometheus.yml
    - ./prometheus/alerts.yml:/etc/prometheus/alerts.yml
    - prometheus_data:/prometheus

grafana:
  image: grafana/grafana:latest
  volumes:
    - ./grafana/dashboards:/etc/grafana/provisioning/dashboards
    - grafana_data:/var/lib/grafana

loki:
  image: grafana/loki:latest

promtail:
  image: grafana/promtail:latest
  volumes:
    - ./promtail.yml:/etc/promtail/promtail.yml
    - /var/log:/var/log:ro  # or podman logs

- Configure Prometheus: Scrape ota-server:8080/metrics, postgres exporter.

- Configure Grafana: Import the OTA dashboard JSON, set up data sources.

- Configure Promtail: Ship logs to Loki.

- Verify: Alert rules fire correctly (test by taking down PostgreSQL). Dashboard shows metrics.

## F-08 [AGENT] — Deploy Dashboard, Console, Website SPAs

Effort: S (~30 min)

### What to do:

- Dashboard: Build and deploy to remote host:

- cd dashboard && pnpm build
rsync -avz dist/ hxota@<host>:~/hxota-stack/srv/dashboard/

- Console (ota-manager): Build and deploy:

- cd clients/ota-manager && pnpm build
rsync -avz dist/ hxota@<host>:~/hxota-stack/srv/console/

- Website: Build Angular SSR and deploy:

- bash scripts/remote_deploy/deploy_website.sh

- Reload proxy: podman exec proxy nginx -s reload

- Verify: Browser access to https://hxota.dev/, https://hxota.com/, https://hxota.dev/dashboard/.

## F-09 [AGENT/OPERATOR] — SSH Key Auth + Credential Rotation + Firewall

Effort: M (~1h)

### What to do:

- Switch to SSH key auth (if decided in A-08b):

- ssh-keygen -t ed25519 -f ~/.ssh/hxota_prod -C "hxota-prod-deploy"
ssh-copy-id -i ~/.ssh/hxota_prod.pub hxota@<host>

- Update deploy env: Set HXOTA_SSH_USE_PASSWORD=0, HXOTA_SSH_KEY=~/.ssh/hxota_prod.

- Rotate all credentials:

  - PostgreSQL password: openssl rand -base64 48

  - MinIO access/secret keys: openssl rand -base64 48 each

  - Token secret: openssl rand -base64 48

  - Update stack.env on remote host, restart stack.

- Lock down SSH: Disable password auth, disable root login:

- sudo sed -i 's/^#PasswordAuthentication yes/PasswordAuthentication no/' /etc/ssh/sshd_config
sudo sed -i 's/^#PermitRootLogin prohibit-password/PermitRootLogin no/' /etc/ssh/sshd_config
sudo systemctl restart sshd

- Verify firewall: Only 22, 80, 443 open. sudo ufw status verbose.

## F-10 [AGENT] — Production Smoke Test

Effort: M (~1h)

### What to do:

- Health probes:

- curl -s https://hxota.dev/healthz        # → {"status":"ok"}
curl -s https://hxota.dev/readyz          # → {"status":"ready"}
curl -s https://hxota.dev/api/v1/metrics  # → Prometheus metrics

- Auth:

- curl -s -X POST https://hxota.dev/api/v1/auth/login \
  -H 'Content-Type: application/json' \
  -d '{"username":"admin@helix.example","password":"<from-deploy-env>"}'
# → {"access_token":"...", "refresh_token":"..."}

- Artifact upload:

- # Generate test artifact
go run scripts/testing/gen_key.go
go run scripts/testing/sign_artifact.go --key private.key --input test.bin --output test.zip

# Upload
curl -s -X POST https://hxota.dev/api/v1/artifacts/upload \
  -H "Authorization: Bearer $TOKEN" \
  -F "file=@test.zip" \
  -F "metadata={\"os_type\":\"android\",\"target_model\":\"rk3588_t\",\"version\":\"1.0.0\"}"
# → 201 {"artifact_id":"..."}

- Device registration:

- curl -s -X POST https://hxota.dev/api/v1/devices/register \
  -H "Authorization: Bearer $TOKEN" \
  -d '{"hardware_id":"test-device-001","model":"Orange Pi 5 Max","os_type":"android"}'
# → 201 {"device_id":"...", "token":"..."}

- OTA cycle: Create release → create deployment → device update check → 200 with update offer.

- All 5 smoke tests must PASS before declaring the deployment live.

## Verification Checklist

| Step | Action | Expected Result |
| --- | --- | --- |
| F-02 | Host bootstrapped | hxota user exists, podman runs rootless, lingering enabled |
| F-03 | Submodules added | lets_encrypt and sftp directories exist, CLI confirmed |
| F-04 | TLS certs issued | HTTPS works on both domains, cert valid 90 days |
| F-05 | Stack deployed | All 4 services running, /healthz 200, /readyz 200 |
| F-06 | Backups configured | Cron job exists, restore test passes |
| F-07 | Monitoring wired | Prometheus scraping, Grafana dashboards visible, Loki ingesting |
| F-08 | SPAs deployed | Dashboard, console, website all reachable over HTTPS |
| F-09 | Security hardened | SSH key-only, no password auth, firewall locked down |
| F-10 | Smoke test | All 5 tests PASS (health, auth, upload, register, OTA cycle) |

## Danger Zones

| # | Danger | Mitigation |
| --- | --- | --- |
| DZ-F1 | Deploying before SEC-1 fail-fast (B-01) is verified | Verify B-01 first — never deploy with default token secret |
| DZ-F2 | Deploying without TLS → credentials travel in plaintext | TLS certs (F-04) are MANDATORY before any traffic |
| DZ-F3 | Rootful podman/docker → violates §11.4.161 | Use ONLY rootless podman; podman info ¦ grep rootless must show true |
| DZ-F4 | Hardcoded IPs/hostnames in scripts → breaks on host change | All addresses from deploy env ($ADDRESS_HXOTA), never hardcoded |
| DZ-F5 | Backup not tested → false sense of security | Run a FULL restore test before going live |

## Honest Boundary (§11.4.6)

- The deploy scaffolding (scripts/remote_deploy/) has been validated locally (parse + compose config + container build + dry-run). Zero live deploys have been performed.

- lets_encrypt and sftp submodules are NOT on disk (verified this session). Their CLIs are UNCONFIRMED (§11.4.99) — must be confirmed against README before use.

- The monitoring stack configs (Prometheus/Grafana/Loki) exist as files but have NOT been deployed as running services.

- The ota-server Docker image build used a STUB binary in local validation. The real build requires cross-compilation via deploy_api.sh.