# 09 — Submodule + Tracking Hygiene (Ongoing)

Revision: 1 Parent: 00_MASTER_INDEX.md Prerequisites: None (can run anytime, recommended throughout all stages)

## Overview

This stage covers submodule governance, tracking tooling, and documentation hygiene. These are NOT production-blocking individually but cumulatively represent significant technical debt. Perform throughout the project; do not batch at the end.

## I-01 [AGENT] — Add helix-deps.yaml to All 6 ota-* Bricks

Effort: S (~30 min) Source: DELTA_ANALYSIS §2 SUB-NEW-1

### Current state:

NONE of the 6 ota-* bricks (ota-protocol, ota-telemetry-schema, ota-artifact-validator, ota-rollout-engine, ota-update-engine-bridge, ota-android-agent) has a helix-deps.yaml. All other owned submodules DO have one.

### What to do:

- For each brick, create helix-deps.yaml:

- # helix-deps.yaml — machine-readable dependency manifest (§11.4.31)
repo: HelixDevelopment/<brick-name>
type: library
language: go  # or kotlin for ota-android-agent / ota-update-engine-bridge
dependencies: []

- Commit and push to each brick’s origin.

## I-02 [AGENT] — Add upstreams/ Recipes to All 6 ota-* Bricks

Effort: S (~30 min) Source: DELTA_ANALYSIS §2 SUB-NEW-1

### Current state:

The 6 ota-* bricks have only a single origin remote. Per §11.4.36, each brick should push to all 4 mirrors (GitHub, GitLab, GitFlic, GitVerse).

### What to do:

- For each brick, create upstreams/install_upstreams.sh following the pattern from other submodules (e.g., containers/upstreams/).

- Run the script: bash upstreams/install_upstreams.sh.

- Verify: git remote -v shows all 4 remotes.

- Commit and push.

## I-03 [AGENT] — Add Wire Schema-Version Field

Effort: M (~2h) Source: DELTA_ANALYSIS §2 SUB-NEW-2

### Current state:

Wire payloads carry no SchemaVersion/ProtocolVersion field. The only versioning is the coarse REST URL path /api/v1. Cross-version device↔server compatibility is unnegotiable.

### What to do:

- ota-protocol: Add SchemaVersion int to UpdateAvailable, UpdateCheckRequest, TelemetryEvent, DeviceRegisterRequest. Default to 1 for v1.0.0.

- Server: Accept SchemaVersion: 1, reject unknown versions with 400 UNSUPPORTED_SCHEMA_VERSION.

- ota-telemetry-schema: Add SchemaVersion int to TelemetryEvent.

- Kotlin DTOs: Add schemaVersion field to DTOs in ota-android-agent/core/.../Dtos.kt.

- Tests: TestSchemaVersionNegotiation, TestRejectsUnknownSchemaVersion.

## I-04 [AGENT] — Resolve Mirror-Fork Canonicalization

Effort: M (~2h, after A-04 decision) Source: PRODUCTION_READINESS_PLAN.md K1

### Affected submodules:

- vision_engine — 6 fixes at 1ec0c57, publish blocked

- llm_orchestrator — 3 fixes + 3 tests, scratchpad only

- llm_provider — 1 fix, scratchpad only

### After A-04 resolves the canonical org + branch:

- Clone the canonical mirror as the base.

- UNION-merge the divergent branches (never keep-ours, never force-push §11.4.113):

  - Apply the preserved fixes on top of the canonical base

  - Run tests on the merged tree

  - Push to all 4 mirrors from the canonical branch

- Retire non-canonical branches (tag as archive/<branch> if needed for history).

- Bump parent gitlinks in the main helix_ota repo to the new canonical commits.

- Verify: All 4 mirrors show the same HEAD for the canonical branch.

## I-05 [AGENT] — Adopt Constitution workable-items Engine

Effort: M (~2h) Source: DELTA_ANALYSIS §3 KI-2

### Current state:

The in-repo cmd/workable-items/main.go is a simplified reimplementation. Its db-to-md sync is an explicit stub (main.go:937-938). The canonical engine lives at constitution/scripts/workable-items/cmd/workable-items/.

### What to do:

- Remove the local cmd/workable-items/ directory (retire the simplified copy).

- Reference the constitution engine by path: constitution/scripts/workable-items/cmd/workable-items.

- Update scripts that call the local tool to call the constitution engine instead.

- Verify: db-to-md sync works bidirectionally (DB ↔ Issues.md ↔ Fixed.md byte-identical round-trip).

- Per §11.4.177: The constitution tooling is project-agnostic; it operates on the invocation directory — no hardcoded project path.

## I-06 [AGENT] — Extend workable_items.db Schema

Effort: M (~1h) Source: DELTA_ANALYSIS §3 KI-3

### Missing columns/tables:

- items table missing: created_by, assigned_to (§11.4.104), canonical_track + branch (§11.4.181/§11.4.191), reopens_count (§11.4.55)

- Missing: logic_groups table (§11.4.191), test_diary table (§11.4.149)

### What to do:

- Add columns:

- ALTER TABLE items ADD COLUMN created_by TEXT NOT NULL DEFAULT '';
ALTER TABLE items ADD COLUMN assigned_to TEXT NOT NULL DEFAULT '';
ALTER TABLE items ADD COLUMN canonical_track TEXT NOT NULL DEFAULT '';
ALTER TABLE items ADD COLUMN branch TEXT NOT NULL DEFAULT '';
ALTER TABLE items ADD COLUMN reopens_count INTEGER NOT NULL DEFAULT 0;

- Add tables:

- CREATE TABLE IF NOT EXISTS logic_groups (
    group_name TEXT PRIMARY KEY,
    track TEXT NOT NULL,
    branch TEXT NOT NULL UNIQUE,
    description TEXT NOT NULL DEFAULT ''
);

CREATE TABLE IF NOT EXISTS test_diary (
    id TEXT PRIMARY KEY,
    item_id TEXT NOT NULL REFERENCES items(ota_id),
    run_date TEXT NOT NULL,
    verdict TEXT NOT NULL CHECK (verdict IN ('PASS','FAIL','SKIP')),
    evidence_path TEXT NOT NULL DEFAULT '',
    notes TEXT NOT NULL DEFAULT ''
);

- Run migration via scripts/testing/migrate_workable_items.sh.

## I-07 [AGENT] — Fix §11.4.33 Type-Aware Closure Vocabulary

Effort: S (~30 min) Source: DELTA_ANALYSIS §3 KI-4

### Current state:

12 closed items use the wrong closure vocabulary: - 7 Features marked as Fixed → should be Implemented (→ Fixed.md) - 5 Tasks marked as Fixed → should be Completed (→ Fixed.md) - Only 1 Bug (OTA-020) uses the correct Fixed (→ Fixed.md)

### What to do:

UPDATE items SET status = 'Implemented (→ Fixed.md)' WHERE type = 'Feature' AND status = 'Fixed (→ Fixed.md)';
UPDATE items SET status = 'Completed (→ Fixed.md)' WHERE type = 'Task' AND status = 'Fixed (→ Fixed.md)';

### Verify:

sqlite3 docs/workable_items.db "SELECT type, status, count(*) FROM items WHERE status LIKE '%Fixed.md%' GROUP BY type, status"
# Should show:
#   Bug|Fixed (→ Fixed.md)|1
#   Feature|Implemented (→ Fixed.md)|7
#   Task|Completed (→ Fixed.md)|5

## I-08 [AGENT] — Reconcile Track/Branch Drift + Record Canonical Bindings

Effort: S (~30 min) Source: PRODUCTION_READINESS_PLAN.md §2.9

### Current drift:

- config/multitrack/the-factory.yaml: T2 = web dashboard/website, T3 = containers-hardening, T4 = vm-emu-hardening

- Operator directive: claude1 → T2 accounts, claude3 → T4 website

- Accounts delivery plan: canonical branch feature/multi-tenant-accounts (not feature/accounts-web)

### What to do:

- Reconcile: Update the-factory.yaml to match the canonical bindings:

  - T2 / feature/multi-tenant-accounts (Accounts)

  - T3 / feature/containers-hardening (Containers)

  - T4 / feature/website (Website)

- Record in registry: Insert into logic_groups table (from I-06):

- INSERT INTO logic_groups VALUES ('multi-tenant-accounts', 'T2', 'feature/multi-tenant-accounts', 'Multi-tenant Accounts feature');
INSERT INTO logic_groups VALUES ('containers-hardening', 'T3', 'feature/containers-hardening', 'Containers hardening');
INSERT INTO logic_groups VALUES ('website', 'T4', 'feature/website', 'Marketing website');

- Enforce: The §11.4.181 gate (CM-BRANCH-NAME-CONSISTENCY) fails if ANY submodule touched by a logic group uses a divergent branch name.

## I-09 [AGENT] — Bump llm_orchestrator Parent Gitlink

Effort: S (~10 min, after I-04) Source: PRODUCTION_READINESS_PLAN.md §2.6

### Current state:

Parent gitlink 7e3e6da lags the submodule HEAD by 2 commits. After I-04 resolves the mirror fork and the canonical HEAD is established, bump the gitlink:

cd submodules/llm_orchestrator
git pull origin main  # or canonical branch
CANONICAL_HEAD=$(git rev-parse HEAD)
cd ../..
git add submodules/llm_orchestrator
git commit -m "chore: bump llm_orchestrator gitlink to $CANONICAL_HEAD"

## I-10 [AGENT] — Fix Stale Comments

Effort: S (~20 min) Source: PRODUCTION_READINESS_PLAN.md K5, K6

### K5 (VAL-1):

File: submodules/ota-artifact-validator/stages.go:15 Current: Comment claims ota-protocol.ValidateArtifactMeta enforces a 255-char Version bound. Fix: Change comment to name the real in-package ValidateVersion guard.

### K6 (fabric-lease):

Files: server/internal/store/postgres_fabric.go:137-139, store.go:220-229 Current: Comments still describe old non-exclusive lease behavior (fixed by HB-2 03340896). Fix: Update comments to describe current uniform exclusive-lease behavior.

## I-11 [AGENT] — Remove LLMProvider Symlink

Effort: S (~10 min) Source: DELTA_ANALYSIS §3 KI-5

### Current state:

submodules/LLMProvider is a symbolic link to llm_provider (NOT a duplicate directory as OTA-027 originally framed).

### What to do:

- Verify nothing resolves submodules/LLMProvider path:

- grep -r "LLMProvider\|LLMProvider" --include="*.go" --include="*.mod" --include="*.yaml" server/ submodules/ 2>/dev/null

- If no references: Remove the symlink:

- rm submodules/LLMProvider

- If references exist: Update them to use llm_provider (the tracked submodule), then remove.

## Verification Checklist

| Step | Action | Expected Result |
| --- | --- | --- |
| I-01 | helix-deps.yaml in all 6 bricks | Each brick has the manifest |
| I-02 | upstreams/ in all 6 bricks | 4 remotes per brick |
| I-03 | Schema version field | Wire payloads carry version, server rejects unknown |
| I-04 | Mirror forks resolved | All submodules canonical, fixes published |
| I-05 | Constitution engine adopted | db-to-md sync works bidirectionally |
| I-06 | DB schema extended | New columns + tables exist |
| I-07 | Closure vocabulary fixed | 12 items retyped correctly |
| I-08 | Track/branch bindings recorded | logic_groups table populated |
| I-09 | llm_orchestrator gitlink bumped | Parent points to canonical HEAD |
| I-10 | Stale comments fixed | Comments match current behavior |
| I-11 | LLMProvider symlink removed | No stray references |

## Honest Boundary (§11.4.6)

- Steps I-01 through I-03 are independent of any other stage and can be done immediately.

- Step I-04 (mirror forks) is gated on operator decision A-04. The fixes exist (committed or scratchpad-preserved) but cannot be published until canonical mirrors are chosen.

- Steps I-05 and I-06 (workable-items tooling) are tooling improvements — they don’t block production but should be done before the next release.

- Step I-07 (closure vocabulary) is a data fix — no code changes needed.

- Step I-11 (symlink) was verified this session: submodules/LLMProvider is indeed a symlink (not a duplicate directory).