# Multi-Account (Multi-Tenant) Support — Research & Planning

Revision: 2 Last modified: 2026-07-10T11:18:54Z Status: as-is discovery COMPLETE (10/11/12 landed); to-be design phase next — planning only, implementation gated on operator approval Authority: operator mandate 2026-07-10 (BACKGROUND research directive) Scope owner: Helix OTA control plane (server/) + owned submodules + all client surfaces

## 1. Mandate (verbatim intent)

Extend one hosted Helix OTA System instance so a single deployment serves multiple clients (accounts). Requirements captured from the operator directive (2026-07-10):

- Multi-tenant. One hosted instance ⇒ many accounts.

- Account creation is super-admin-only (the System owner). At this stage there is no registration wizard for new accounts or users.

- Users belong to one OR more accounts.

- Super-user (super-admin) sees and controls everything.

- All UI/UX + web dashboard + every client app extended to support: super-user sign-in, user sign-in, and account selection after sign-in.

- Super-admin administers all accounts, all users, and permissions (who can access / do what) — “ultimate flexibility to the maximum.”

- In-depth research required (this document set).

- UI/UX for every application/client/dashboard/util to be built with OpenCode (⚠ OPEN QUESTION — see §5; the constitution mandates the OpenDesign design-token system §11.4.162, and docs/research/opendesign_* shows OpenDesign+shadcn already in use — this doc set will resolve whether “OpenCode” means the OpenCode coding agent, OpenDesign, or a distinct tool).

- Project-side integration CLI (credentials → one account + a project under it → upload created OTA updates). “Proper mechanisms MUST already exist” → catalogue-first discovery required (§11.4.74) before proposing extensions; extend to production + full test coverage.

- Device/System-side update client — contacts the configured Helix OTA system, receives new-OTA-update notifications, informs users of a new System version via a setup wizard. “We have it already most likely” → catalogue-first discovery required.

- Everything: cutting-edge, fully tested/validated/verified/documented, incorporated, no bluff of any kind (§11.4 covenant).

## 2. Honest boundary (§11.4.6)

This deliverable is research + planning only. It produces evidence-grounded “as-is” audits and a “to-be” design + delivery plan. No production code is written under this directive until the operator approves the plan (superpowers brainstorming hard-gate). Every “as-is” claim cites a file:line read from the codebase — never an assumption that a mechanism exists.

## 3. Document set

### As-is (grounded discovery — §11.4.74 catalogue-first, §11.4.6 evidence-only)

- 10_existing_auth_and_project_model.md — current authN/authZ, token model, user/identity concept, the existing project concept, audit, the store.Repository persistence seam; where a tenant/account layer would attach.

- 11_existing_upload_and_device_update.md — the project-side OTA upload path (CLI/API) and the device/System-side update-check + notification + setup-wizard mechanism, across server/ and owned ota-* submodules.

- 12_existing_ui_surfaces_and_design_system.md — every client app + the web dashboard, their sign-in flows, and the design system actually in use (OpenDesign / shadcn / other) — resolves the §5 OpenCode question.

### To-be (design — authored after as-is lands, external research per §11.4.8/§11.4.99)

- 20_target_multitenancy_data_model.md — account / user / membership / role entities; how they scope the existing project + rollout + artifact model; store.Repository extension (in-memory MVP → pgx/PostgreSQL target).

- 21_authz_rbac_superadmin.md — super-admin, sign-in, account selection, the permission model (max flexibility: roles/permissions/scopes), token scoping to (account, project).

- 22_api_surface.md — server API extensions: account-scoped endpoints, super-admin admin API, account+project-scoped credentials for the project CLI.

- 23_ui_ux_all_surfaces.md — dashboard + client apps: sign-in, account switcher, super-admin console; OpenDesign tokens (§11.4.162) + host-rendered visual proof (§11.4.170).

- 24_project_side_cli.md — production project-integration CLI (auth → account/project → upload OTA), built by extending the discovered mechanism.

- 25_device_side_update_client.md — production update-check/notify + setup wizard, built by extending the discovered mechanism.

- 26_security_threat_model.md — tenant isolation, credential handling (§11.4.10), the artifact-signature trust boundary (server-config-only key), cross-account leakage prevention.

- 27_test_strategy.md — every applicable test type (§11.4.27/§11.4.169) with anti-bluff captured evidence per surface; per-tenant isolation tests.

### Delivery

- 30_delivery_plan.md — phased plan as an isolated big-feature work-stream (§11.4.167), milestones, risks, danger zones, production-readiness (§11.4.172).

## 4. Grounding already captured (this session, §11.4.6)

- server/internal/ packages: api config device deviceemu fabric health rollout store transport — no account/tenant package exists yet.

- Tenancy-adjacent existing surfaces (grep hits): handlers_project.go, token.go, handlers_audit.go, handlers_deployment.go, store/store.go → a project concept, a token model, and audit already exist; the account layer sits above project (account → projects → OTA updates).

## 5. Open questions (resolve during research; §11.4.66 — surface, don’t guess)

- **OQ-1 “OpenCode” vs OpenDesign (§11.4.162) — RESOLVED (12_*, evidence-based). “OpenCode” (3299 hits) exists ONLY in submodules/llm_orchestrator + submodules/vision_engine as an LLM coding-agent adapter (opencode_agent.go, beside junie/gemini/claudecode/qwencode) — zero hits in any UI directory. OpenCode = a coding agent used to BUILD UI; OpenDesign = the mandated design-token system (§11.4.162) the built UI must CONSUME** (already vendored into both SPAs as design-systems/helix-ota/ od-design-system-project/v1 tokens). Both true. Flagged for operator confirmation per §11.4.66 only because the mandate used the literal word “OpenCode” — no blocker.

- OQ-2 Permission model shape. “Ultimate flexibility” → RBAC vs ABAC vs role+scope hybrid. 21_* proposes options with tradeoffs for operator choice.

- OQ-3 Identity source. Local accounts only, or federated (OIDC/SAML)? Directive implies local super-admin-provisioned users for now.

- OQ-4 Account-scoping of existing data. Are existing projects/rollouts/ artifacts migrated under a default account, or is the schema additive with a nullable account until backfill? 20_* + 30_* decide the migration path.

## 6. Provenance

Every “as-is” doc lists the exact files+lines it read. Every “to-be” doc that cites an external best practice carries a ## Sources verified <date> footer per §11.4.99. Nothing in this set is a §11.4 PASS-bluff: a claim of “mechanism exists” without a file:line is forbidden.

## 7. Discovery findings — as-is state (COMPLETE; details in 10/11/12)

The three grounded audits establish the starting point the to-be design builds on:

- Auth EXISTS and is more than API-tokens. POST /api/v1/auth/login + /auth/refresh are wired; tokens are HMAC-SHA256 signed-opaque (JWT-shaped, not real JWTs); the signing secret comes only from config/env (§11.4.10-clean). Both UI SPAs already have login + session + RBAC, including a super_admin role and per-project ProjectAccess{project_id, role} (10_, 12_).

- THE central gap — no tenant isolation. There is no account/org/ tenant entity anywhere, and Device/Artifact/Release/Deployment/ Telemetry/Group carry no ProjectID — so the account → projects → OTA updates hierarchy’s project→resource link is entirely absent, and every OTA route is gated only by the GLOBAL RBAC role, not by data-level scoping (10_*). The Project+ProjectAccess model exists but is a parallel construct not wired into the OTA data model — the primary extension seam.

- No persisted User entity — identity is the token Subject; the user directory is an in-memory env-seeded map. The design-target migration already declares users+api_keys tables (unimplemented) (10_*).

- Upload EXISTS but single-tenant. POST /artifacts/upload runs a real S1–S6 multipart validation pipeline; /releases + /deployments publish/ deploy — none project-scoped. No upload CLI/SDK; the only client is the ota-manager SPA (its project-switcher is a MOCK). Artifact bytes are validated then discarded (StorageRef placeholder — no real object storage in-repo) (11_*).

- Device client EXISTS = ota-android-agent, a headless 15-min-poll WorkManager worker hitting GET /client/update, device identified only by its bearer-token subject. No push/notification, no setup/consent wizard — both absent (11_*).

- UI = 2 React SPAs. dashboard/ (Vite, hand-rolled ui.tsx, 58 hardcoded hex — PARTIAL token adoption) and clients/ota-manager/ (React 19 + shadcn + Tailwind 4 + Tauri v2, embedded at server /manager — ADOPTED OpenDesign tokens). Android agent + bridge are headless. The OTA-Manager project-switcher.tsx + use-projects.ts + ProjectAccess is the exact seam an account-switcher extends (account above project) (12_*).

- Trust boundary for per-account keys: resolvePublicKey takes the artifact verify key ONLY from a single global HELIX_ARTIFACT_PUBKEY config — the seam for per-account key scoping (11_*).

Design-phase implication: the account layer is primarily a data-model + scoping effort (add account/user/membership + account_id/project_id columns + scope every OTA resource + token account-claim), NOT a from-scratch auth build — auth, RBAC, super_admin, and both sign-in UIs already exist. Divergence to reconcile in 21_*: the dashboard’s Role union omits the super_admin the OTA Manager already defines.