# Multi-Account Test Strategy — All Surfaces, Anti-Bluff Captured Evidence (to-be §27)

Revision: 1 Last modified: 2026-07-10T11:18:54Z

Scope. This document designs the test strategy for the multi-account (multi-tenant) Helix OTA feature: every applicable test type per §11.4.27 (no fakes beyond unit) + §11.4.169 (the closed test-type set) + §11.4.107 (anti-bluff AV/validation), across every surface — server API, data-model/RLS, project CLI, device client, dashboard SPA, ota-manager SPA. It is a design / planning document: no test code is written here (the multi-account work is operator-approval-gated per 00_INDEX §2). Every design choice is grounded in a cited sibling doc or an external source (## Sources verified 2026-07-10); every open choice is a recommendation-with-tradeoffs for the owner doc, never a silent decision (§11.4.6 / §11.4.66).

Reading order + SSOT (do not contradict). The entity + RLS SSOT is 20_target_multitenancy_data_model.md; the all-surface UI SSOT is 23_ui_ux_all_surfaces.md; the CLI and device-client designs are 24_project_side_cli.md / 25_device_side_update_client.md; the authoritative as-is facts are 10_existing_auth_and_project_model.md / 11_existing_upload_and_device_update.md / 12_existing_ui_surfaces_and_design_system.md. This doc cites those, never re-derives their file:line facts. The permission-model shape (OQ-2) is 21_authz_rbac_superadmin.md’s and the threat enumeration is 26_security_threat_model.md’s — 21_* and 26_* are planned but not yet authored at this revision (00_INDEX §3); where this doc names a threat it draws it from 20_* §6 + the isolation sketches in 24_* §6 / 25_* §6 and defers the canonical enumeration to 26_*, inventing no conflicting threat.

## 0. Grounding — what this strategy tests, and the two hard test-infra facts

The feature under test, from the grounded audits (cited, not re-derived):

- The account layer is primarily a data-model + scoping effort, not a from-scratch auth build — auth, RBAC, super_admin, both sign-in UIs, and a per-project ProjectAccess ACL already exist (00_INDEX §7; 10_* §1-§2; 12_* §4). The central gap is that there is no tenant isolation: no account entity, and Device/Artifact/Release/Deployment/Telemetry/Group carry no ProjectID/account field, so every OTA route is gated only by the GLOBAL RBAC role (10_* §2, §4).

- The to-be model (20_*): shared schema + a denormalized account_id column on every tenant-owned table, defended by PostgreSQL Row-Level Security (RLS) at the pgx layer (20_* §0), with explicit accountID params on the scoped Repository methods as the compile-time first layer and RLS as the independent second layer (20_* §3.2 “Recommendation (hybrid)”).

Two test-infrastructure facts that shape every layer below (§11.4.6, stated so they are never silently assumed):

- RLS is pgx-only; the default store is in-memory. MemoryRepository is wired by default; PostgresRepository only when HELIX_DATABASE_URL is set (10_* §5; 20_* §3). RLS (the database-enforced belt) exists only on the pgx path. So: the application-layer scope test (explicit-accountID scoping) MUST run against BOTH backends; the RLS-layer test is pgx-only and requires a live PostgreSQL, booted on-demand via the containers submodule in rootless podman (§11.4.161) — never a mock (§11.4.27). Absent Postgres, the RLS layer is an honest SKIP-with-reason: topology_unsupported per §11.4.3, never a PASS-by-default.

- The “device downloads + applies the exact bytes” e2e is blocked on object storage. Artifact bytes are validated then discarded; StorageRef is a placeholder and no real object store is in-repo (11_* §Honest-gaps 1; 24_* §4; 25_* §5). So the isolation / scope / UI / super-admin / migration layers are all validatable now, but the byte-level download-and-apply e2e is honestly SKIP-with-reason: object_storage_absent until real per-account object storage (MinIO dev via rootless podman) lands — never a fake PASS over discarded bytes.

Both facts are carried into the coverage ledger (§6) so the honest state is visible, not green-over-a-gap.

## 1. Test-type matrix × surface

Six surfaces. For each, the applicable test types and the single anti-bluff proof each surface must produce (positive captured evidence per §11.4.5 / §11.4.69, never a metadata-only / absence-of-error PASS).

| Surface | Applicable test types | The anti-bluff proof this surface must produce |
| --- | --- | --- |
| Server API (server/, Gin monolith; httptest suite exists per project CLAUDE.md) | unit · integration-against-real-server · e2e · security / tenant-isolation · DDoS (auth/upload flood) · concurrency/race · stress+chaos · benchmarking · memory · Challenges/HelixQA | Captured HTTP request+response transcripts + store-row dumps proving a scoped token reads/writes only its account’s resources; a cross-account call is denied (§2 API layer) |
| Data model / RLS (store.Repository memory + pgx; 20_*) | unit (memory) · integration (real store, both backends) · RLS-isolation (pgx, live Postgres) · concurrency/race (monotonicity + active-deployment keys, CreateAccountWithOwner atomicity) · migration/backfill (§5) · memory | Captured SQL/query output proving RLS returns only the current-account rows even with a forged WHERE account_id, and 0 rows on a cross-account UPDATE/DELETE (§2 DB layer) |
| Project CLI (helix-ota, new binary; 24_*) | unit (arg/flag parse, token-redaction §11.4.10, exit-code map) · integration (real server) · e2e (real server + real store + object storage) · security (cross-project/-account key → 403, expired/revoked key) · stress+chaos (concurrent cross-account uploads, kill-mid-upload) · full-automation §11.4.98 · Challenges/HelixQA | Captured server JSON + store dumps proving the artifact persists under the correct (account_id, project_id), and a cross-project key is rejected 403 (24_* §6); the raw token never appears in any log line (§11.4.10 redaction) |
| Device client (ota-android-agent + Go ota-device-emu reference client; 25_*) | unit (core Kotlin: VerifyBeforeApply ordering, wizard state machine, offline/resume) · integration (real ota-server) · e2e (real journey, blocked on object storage — §0) · tenant-isolation (device A never offered account B’s deployment) · UI host-render §11.4.170 (net-new wizard) · stress+chaos (offline→resume, corrupt→reject, power-loss→A/B rollback) | Captured poll request/response proving a device enrolled to account A gets its own account’s offer and 204/deny for account B’s deployment even at matching (os, model, group) (25_* §6) |
| Dashboard SPA (dashboard/, Vite; hostrender harness exists) | unit (component logic) · UI host-render §11.4.170 (golden-diff + OCR/vision) · integration (auth/account-switch against real server) · e2e | Device-independent host-rendered pixels per screen×state×{light,dark}, dual-validated by golden image-diff and the OCR/vision layout oracle (§3) — value/token-equality tests FORBIDDEN as sole proof |
| OTA Manager SPA (clients/ota-manager/, React 19 + shadcn; also served at /manager; hostrender + OCR harness exists) | unit · UI host-render §11.4.170 · integration · e2e (account switcher re-scopes projects + invalidates caches) | Same host-rendered dual-validated pixel proof (§3) for the account switcher, post-login picker, and super-admin console; plus a wire proof that switching account re-scopes the project list and invalidates account-scoped caches (23_* §2.3) |

§11.4.169 closed-set completeness (every type mapped to this feature, none skipped):

| §11.4.169 type | This feature’s instance | Load-bearing for isolation? |
| --- | --- | --- |
| unit | flag/arg parse, redaction, VerifyBeforeApply order, rank-compare, scope-resolution helpers (mocks OK here only, §11.4.27) | supporting |
| integration | real server + real store, scoped token reads only its account | yes |
| e2e | sign-in → scope → publish → device offer (byte-apply blocked on §0.2) | yes |
| full-automation §11.4.98 | every layer self-driving, -count=3, self-cleaning | supporting |
| Challenges / HelixQA §11.4.27 | one bank entry per user-visible feature driving the real journey | yes |
| DDoS | auth-login brute-force + upload flood vs the rate-limit posture (per-account) | supporting |
| security / tenant-isolation | THE flagship cross-account matrix (§2) | yes (primary) |
| stress + chaos §11.4.85 | N concurrent cross-account uploads (no bleed), kill-mid-upload, offline→resume, corrupt→reject, power-loss→A/B rollback | yes |
| concurrency / race-deadlock | scoped LatestRelease monotonicity + ActiveDeploymentForTarget uniqueness under concurrent cross-account writes; CreateAccountWithOwner atomicity (no orphan tenant) | yes |
| memory | no leak under sustained scoped-session / RLS-GUC set-reset churn | supporting |
| benchmarking | scope-resolution overhead (Option A per-call key hash+lookup vs Option B token, 24_* §1.3); RLS overhead vs no-RLS baseline | supporting |

Each PASS cites rock-solid captured physical evidence under docs/qa/<run-id>/ (§11.4.83) via ab_pass_with_evidence (§11.4.69) — never a bare ab_pass.

## 2. THE flagship test — cross-account isolation (the primary threat)

The single most important proof of the whole feature: account A cannot see or modify account B’s devices / artifacts / releases / deployments — the primary threat class 20_* §6 and 24_*/25_* §6 name. It is proven at three layers, each with a paired §1.1 mutation that removes the scoping and makes the test FAIL. Isolation asserted at only one layer is not proven — a scoped session must be denied by BOTH the application scope (layer B) AND the database (layer A, pgx), because either alone can be bypassed by the other’s bug (20_* §0 defense-in-depth).

Shared anti-bluff design (applies to all three layers), the §11.4.107-style not-a-false-negative guard applied to isolation: an “A cannot see B” assertion is a bluff if the query is simply broken (a broken query returns empty for everyone). Every isolation assertion is therefore three-part in the same call: (i) A’s own rows are present and non-empty, (ii) B’s rows are absent, (iii) the paired §1.1 mutation flips (i)/(ii) — B’s rows appear. Only all three together prove isolation, not a coincidentally-empty result.

### 2.1 DB layer — RLS (pgx, live Postgres via rootless podman §11.4.161)

Setup. Boot a real PostgreSQL (containers submodule, rootless podman). Apply the 20_* §4 schema with RLS enabled: the app connects as a non-owner, non-BYPASSRLS role and runs SET app.current_account = '<account_id>' per session (20_* §4 step 8, §6). Seed account A and account B, each with a device, artifact, release, and deployment (composite-FK-consistent per 20_* §2).

Assertions (session with SET app.current_account = A):

- SELECT * FROM devices (and artifacts/releases/deployments) → returns A’s rows, non-empty and zero B rows.

- Forged-WHERE read — SELECT * FROM devices WHERE account_id = 'B' → 0 rows (RLS filters before the WHERE; this is the belt that “works even when your application code has bugs” — AWS RLS blog).

- Cross-account write — UPDATE devices SET … WHERE account_id = 'B' and DELETE FROM devices WHERE account_id = 'B' → 0 rows affected.

- Determinism — the same suite at -count=3 yields identical row sets + identical captured-evidence hashes (§11.4.50 / §11.4.98).

§1.1 mutation (proves the gate is not a bluff): drop the RLS policy on devices (or weaken it to USING (true), or omit the per-session SET app.current_account) → assertion 2’s forged-WHERE read returns B’s rows → the test FAILs. Restore → GREEN. A policy that still hides B’s rows after being weakened would itself be a bluff gate (§11.4.120 reconcile-don’t-fake).

Evidence (§11.4.69): captured psql/driver query output for each assertion + the seeded row dumps + the mutation-run output showing the flip, under docs/qa/<run-id>/isolation_rls/.

### 2.2 API layer — scoped routes (real ota-server, httptest, both store backends)

Setup. Boot the real server with a real store; mint a scoped access token for a user in account A (the 20_*/21_* account claim, or Option B token-exchange per 24_* §1.3). Seed A’s and B’s resources through the real API.

Assertions:

- GET /devices, GET /releases, GET /deployments, GET /artifacts?project=… (the list-artifacts endpoint 24_* §4 adds) with A’s token → only A’s resources (non-empty A, zero B).

- GET /devices/{B_device_id} (a known id in account B) with A’s token → denied (recommend 404 to avoid an existence-leak; 403 for an in-account operation the role lacks — the 404-vs-403 choice is 22_*/26_*’s to bind, flagged not decided; 24_*/25_* §6 use “403/deny”).

- PATCH/DELETE /devices/{B_device_id} with A’s token → denied; B’s row is unchanged (re-read as a super-admin or a B-scoped token to confirm no mutation).

- Cross-project / cross-account key on write — a key scoped to account/project X used on POST /artifacts/upload / POST /releases / POST /deployments for Y → 403 (24_* §6). The account is taken from the resolved token/key scope, never from a request field (24_* §3 step 2 — the trust boundary, same rule as resolvePublicKey).

§1.1 mutation: remove requireAccountAccess from the route (or drop the AccountID filter from the handler’s Repository query / *Filter struct, 20_* §3.2) → A’s token sees/mutates B’s resources → the test FAILs. Restore → GREEN.

Evidence: captured HTTP request+response JSON transcripts (headers + bodies) for every assertion + store-row dumps before/after the write attempts, under docs/qa/<run-id>/isolation_api/. Run against both memory and pgx backends (the memory backend has no RLS, so the app-layer scope is its only isolation — layer 2.2 is where the memory MVP’s isolation is proven).

### 2.3 E2E layer — the real user/device journey

Setup. Provision two accounts end-to-end. A user in A signs in via the SPA (or the CLI whoami), and a device is enrolled to A (operator-minted scoped token, 25_* §1.3 Option A).

Assertions:

- User in A sees only A’s projects/devices/releases in the SPA (host-render + OCR of the scoped list, §3) and via helix-ota list commands (--json, 24_* §2).

- Device enrolled to A polling GET /client/update receives A’s active deployment and 204/deny for B’s deployment even when (os, model, group) match — the exact cross-tenant-leak-by-construction 25_* §1.1 warns of, now closed by the account/project-scoped ActiveDeploymentForTarget (25_* §1.2).

- The device on the other account (B) is unaffected by A’s release.

§1.1 mutation: remove the account/project filter from ActiveDeploymentForTarget (revert to the global (os, model, group) key, 11_* §4) → device A is offered B’s deployment → the e2e FAILs. Restore → GREEN.

Evidence: device-emulator poll transcripts + the offered manifest + (SPA) the host-rendered scoped-list PNG/OCR, under docs/qa/<run-id>/isolation_e2e/. The byte-level “device downloads + applies A’s exact artifact” step is honestly SKIP-with-reason: object_storage_absent until §0.2 lands — the routing/offer isolation above is fully provable now; the byte-apply is not, and that is stated, not silently green (24_* §4 / 25_* §5).

## 3. UI proof (§11.4.170) — sign-in split, account switcher, super-admin console

Every new/changed UI screen MUST be proven by device-independent host-rendered pixels (the real component rendered to a PNG on the host — no device/emulator), dual-validated by (i) a golden image-diff AND (ii) an OCR/vision oracle reading rendered text + labels + control bounds (no overlap / label-over-label / clipping / off-screen / collapsed-or-giant-unbounded widget). Value/token-equality unit tests are FORBIDDEN as the sole proof (§11.4.170 forensic: hex/sp/dp value-equality tests stayed GREEN while a visibly-broken screen shipped); they MAY supplement, never substitute.

### 3.1 The harnesses ALREADY EXIST — new screens add fixtures to them

This is grounded in 23_* §4 (re-verified there this session); the test strategy extends these, it does not build a new harness:

- OTA Manager — clients/ota-manager/visual/: harness.tsx + run-all.mjs render components to PNG on the host (Storybook-class); oracle-diff.mjs = the golden image-diff oracle; oracle-ocr.mjs = the OCR/vision layout oracle; vite.harness.config.ts. It also ships a dashboard variant (harness-dashboard.tsx, run-all-dashboard.mjs) so the OCR/vision oracle can cover dashboard screens too.

- Dashboard — dashboard/hostrender/: Playwright specs (login.hostrender.spec.ts, screens.hostrender.spec.ts) with -snapshots/ dirs (Playwright toHaveScreenshot = the golden image-diff) + playwright.hostrender.config.ts.

### 3.2 Fixture matrix — per screen × state × {light, dark} (from 23_* §4.3)

| Screen | States to prove | Surface(s) |
| --- | --- | --- |
| Regular sign-in (unchanged form, re-proven — the split is a post-auth router concern, 23_* §1.2 Option A) | idle · validation-error · submitting | both SPAs |
| Account picker (post-login, 23_* §2.1) | multi-account list · no-membership error · (single-account = auto-select, no screen) | both SPAs |
| AccountSwitcher (above the ProjectSwitcher, 23_* §2.2) | closed · open · active-account checked · long-name truncation | both SPAs |
| Super-admin: accounts list | populated · empty · loading | both SPAs |
| Super-admin: account create/edit dialog | empty · filled · error | both SPAs |
| Super-admin: users list + user create/edit | populated · membership-assignment open | both SPAs |
| Super-admin: permissions matrix (roles × resource×action grid, 23_* §3.2) | full grid · horizontal-scroll, no clip/overlap of header or first data row | both SPAs |
| (Option B only) super-admin sign-in | idle · error | only if the operator picks the 23_* §1.2 Option-B split |

Dashboard precondition (flag, from 23_* §5): the dashboard Role union OMITS super_admin (dashboard/src/types/api.ts); the super-admin console cannot be gated/rendered on the dashboard until super_admin is added to that union (and to TokenResponse.roles). The dashboard super-admin fixtures are blocked on that small type change — a documented ordering dependency, not a test gap to paper over.

### 3.3 Anti-bluff for the oracles themselves (§11.4.107(10) self-validation)

The OCR/vision oracle (oracle-ocr.mjs) and the golden-diff oracle (oracle-diff.mjs / Playwright) are themselves proven not-a-bluff: a golden-good fixture (a correctly-laid screen) MUST PASS, and a golden-bad fixture (an overlapping / clipped / label-over-label screen) MUST FAIL, pinpointing the offending region — wired into meta-test. §1.1 mutation: feed the golden-bad fixture to the oracle; if it PASSes, the oracle is the bluff and the gate FAILs (§11.4.107(10) analyzer self-validation). Thresholds (maxDiffPixelRatio / OCR per-word confidence floor) are calibrated on the project’s own fixtures, not hardcoded from literature (§11.4.6 / §11.4.107(13)); rendering is pinned to one OS/browser environment (Playwright’s Docker image / the pinned harness env) so the goldens are deterministic (Playwright docs: rendering varies by host OS/version — run in the same environment the baseline was generated in; §Sources).

Honest boundary (§11.4.170): these are host-rendered device-independent pixels — proof the real component renders correctly per state and theme. It is not the running wire proof that the switch re-scopes data (that is §2.2/§2.3 and the §11.4.169 e2e). Both are required; neither substitutes the other.

## 4. Super-admin tests (bypass only for super-admin · audit written · no escalation)

The super-admin is a global users.is_super_admin boolean — a property of the identity, not a per-account role — and it bypasses account scoping at two layers (20_* §6). The tests prove the bypass is scoped to super-admins, audited, and revocable, never a standing hole.

- Bypass works only for super-admin. A super-admin session ListAccounts / ListUsers returns all accounts/users (the app-layer resolver returns “all accounts” for super-admin — the exact precedent handlers_project.go’s global-admin bypass, 20_* §6). A non-super-admin session calling those admin routes → 403. §1.1 mutation: grant the bypass to a non-super-admin role → the non-super-admin ListAccounts returns all accounts → FAIL.

- RLS bypass is policy-based, not BYPASSRLS, and is immediately revocable (20_* §6). A super-admin request sets a super-admin GUC (SET app.is_super_admin = 'on') that each policy’s USING clause also accepts → sees all accounts’ rows. Clearing the GUC re-scopes the SAME session immediately to its own account only. §1.1 mutation: replace the policy-based bypass with a BYPASSRLS role OR make the bypass survive the GUC-clear → the revocation assertion FAILs (a super-admin bypass that survives revocation is a §11.4 isolation-layer bluff, 20_* §6). This also proves auditability: a BYPASSRLS role is invisible to the policy and cannot be attributed per query — the policy-based path keeps every super-admin query attributable (AWS RLS blog: “policy-based admin access … keeps admin access auditable and revocable”; §Sources).

- Audit log is written with the affected account_id. Every super-admin mutating action records an audit row carrying the affected tenant’s account_id and the actor (20_* §6; the audit table today carries neither account_id nor a populated UserID, 10_* §6). §1.1 mutation: drop account_id from the audit write → the “super-admin action is tenant-attributable” assertion FAILs.

- A non-super-admin cannot escalate. is_super_admin is settable only via config/env bootstrap, never a request (20_* §6; the same trust boundary as the token secret / TLS-proxy flag / resolvePublicKey, 10_* §7). Tests:

  - an account admin calling PATCH /users/{id} with is_super_admin=true → denied;

  - a forged is_super_admin claim in a self-minted / tampered token → ignored (the claim is server-minted + server-verified, never trusted from the request);

  - an account admin cannot grant itself membership in another account it does not own. §1.1 mutation: honor a request-supplied is_super_admin field/claim → the privilege-escalation test FAILs.

Evidence: captured HTTP transcripts + audit-row dumps + the RLS session output (GUC-on → all rows, GUC-off → own rows) under docs/qa/<run-id>/superadmin/. Bootstrap-only note (§11.4.10): the first super-admin is seeded from a HELIX_* env field (20_* §6; 10_* §7) — the escalation tests never create one via the API, they prove the API cannot.

## 5. Migration / backfill tests — OQ-4 default-account backfill correctness

OQ-4 (00_INDEX §5): migrate existing projects/rollouts/artifacts under a default account, or keep the schema additive-nullable until backfill? 20_* §5 recommends Option A (default-account big-bang, then NOT NULL) because the as-is store is in-memory-by-default and barely populated, making the backfill nearly free, and it removes the nullable-isolation-hole window entirely. This section tests Option A (and the Option-B variant if the operator picks it), on the pgx path (a live Postgres via rootless podman; the memory backend has an analogous in-code default-account assignment).

Setup. Seed a pre-migration store with existing rows carrying no account_id: projects, devices, artifacts, releases, deployments, groups, telemetry, audit (the eight tenant-owned tables of 20_* §2.1). Run the migration sequence: 002 (add account_id nullable) → backfill (assign every legacy row to the seeded __default__ account, and a __default__ project where a project_id is required) → 003 (set account_id NOT NULL, add the per-account uniques, the composite FKs, the leading-column indexes, and enable RLS) — 20_* §5 Option A.

Assertions (backfill correctness):

- No orphan / no NULL after 003. Every legacy row now has account_id = __default__; the 003 NOT NULL add succeeds (it would FAIL if any row were left NULL — that failure IS a detection). Assert COUNT(* WHERE account_id IS NULL) = 0 on every migrated table.

- No cross-account bleed. With a single default account, every migrated row lands under __default__ and none under any other account: COUNT(rows under __default__) == COUNT(pre-migration rows) per table, and COUNT(rows outside __default__) == 0.

- Composite-FK integrity holds (20_* §2): every resource’s account_id equals its project’s account_id (the (project_id, account_id) composite FK the 003 migration adds) — assert 0 violating rows.

- Uniqueness re-scoping is correct (20_* §2.2): the old global uniques (project name, device hardware_id, group name) are dropped and re-added per-account; a legacy row set that had one global “production” project now validates under the per-(account_id, name) unique.

- Round-trip / scoped read. Post-migration, an app-layer scoped read for __default__ returns exactly the legacy rows; an RLS session with SET app.current_account = __default__ sees them and a different account’s session sees zero (composes with §2.1).

- Idempotent + crash-safe (§11.4.98 / §11.4.85): running the backfill twice yields the identical result; a SIGKILL mid-backfill leaves a resumable state (no partial NOT-NULL failure, no half-assigned rows) — captured recovery trace.

§1.1 mutations (each makes a specific assertion FAIL): - Skip a table in the backfill (e.g. forget telemetry_events) → its 003 NOT-NULL add FAILs OR assertion 1 finds a NULL row → FAIL. - Assign a row to a second account (bleed) → assertion 2’s “0 rows outside __default__” FAILs. - Break the composite FK (set a resource’s account_id ≠ its project’s) → assertion 3 FAILs.

Option-B variant (only if the operator chooses additive-nullable-until-backfill, 20_* §5). Additionally test the interim NULL-scoping guard: while account_id is NULL, those rows are “unassigned/legacy-global” and MUST be visible only to super-admin — a non-super-admin scoped session must see zero NULL-account rows. §1.1 mutation: make NULL-account rows visible to a non-super-admin scoped session → FAIL (this is the isolation-hole 20_* §5 warns Option B carries during its window).

Evidence: pre/post row-count dumps, the COUNT(NULL)=0 and COUNT(outside)=0 query outputs, the composite-FK verification query output, and the twice-run / crash-recovery traces, under docs/qa/<run-id>/migration/.

## 6. Anti-bluff discipline for the whole feature

The bar (§11.4 / §11.4.87 / §11.4.126): shipping is not “tests pass” but “users can use the feature” — every PASS carries positive captured evidence that the feature works, and every gate is provably not a bluff.

- Captured evidence for every PASS (§11.4.69). Every PASS calls ab_pass_with_evidence <desc> <path> citing a real, non-empty artefact under docs/qa/<run-id>/ (§11.4.83); a bare ab_pass is deprecated → FAIL. Evidence shapes per surface: HTTP request+response transcripts (API/CLI/device), store-row + SQL query dumps (data/RLS/migration), host-rendered PNGs + OCR JSON (UI), device-emulator manifests + downloaded-artifact hashes (e2e, when object storage lands), latency.json + categorised_errors.txt + recovery_trace.log (stress/chaos). Metadata-only / config-only / absence-of-error / grep-without-runtime PASS are all forbidden (§11.4 / §11.4.1).

- Every gate has a paired §1.1 mutation. Each isolation / super-admin / migration / UI gate above ships its mutation that removes the scoping/guard and makes the gate FAIL (§2.1–§2.3, §4, §5, §3.3). A gate whose mutation does not make it FAIL is a bluff gate and is itself a finding; a fix that breaks its own gate is reconciled, never fake-passed (§11.4.120).

- Deterministic re-runnability (§11.4.98 / §11.4.50). Every layer below unit is fully self-driving end-to-end — the only human step is a one-time credential bootstrap outside test execution (env/.env per §11.4.10); no “operator types a message” mid-run. Every suite passes at -count=3 with self-cleaning state and identical exit + identical evidence hashes. Live tests drive the account/device programmatically (no hard-coded session UUID colliding with a dev session, per §11.4.98’s forensic).

- No fakes beyond unit (§11.4.27). Integration / e2e / security / stress / chaos / UI-host-render / migration all exercise the real server + real store — the real PostgreSQL (rootless podman via the containers submodule, §11.4.161) for the RLS/pgx/migration paths, the real ota-server binary/httptest, the real Go device emulator for the device journey. Mocks live only in unit tests. Production code never imports a mock path.

- Coverage ledger (§11.4.25 / §11.4.52). One row per feature × surface × invariant 1–6 (anti-bluff posture · working end-to-end on the real topology · matches the documented promise · no open bug · full docs in sync · four-layer floor), each row classified AUTONOMOUS_VERIFIED / AUTONOMOUS_DESIGNED / OPERATOR_ATTENDED_ONLY / NOT_APPLICABLE (§11.4.52). OPERATOR_ATTENDED_ONLY is a release blocker until promoted, citing a tracked migration item. Two rows are honestly non-green today by construction (§0): the RLS layer is topology_unsupported-SKIP when Postgres is absent, and the byte-level device-apply e2e is object_storage_absent-SKIP until real object storage lands — both stated in the ledger, never faked green.

- Independent verification + review of the test code itself (§11.4.142 / §11.4.165 / §11.4.134). The tests are code; a bluff-capable test (one that PASSes on broken-for-the-user behaviour) is a finding. An independent reviewer/verifier (structurally separate from the author) confirms every isolation gate genuinely exercises the boundary and its mutation genuinely FAILs, iterating to a zero-finding GO.

- Manual QA final confirmation (§11.4.185). Every automated gate above is necessary but not sufficient — the feature is “done” only after the QA team’s manual testing confirms it, as the final step, after the autonomous suites are GREEN. The agent hands off and waits; it never self-certifies the manual step.

## Sources verified 2026-07-10

External best-practice research per §11.4.8 / §11.4.99 — testing multi-tenant isolation (RLS negative-test patterns), tenant-isolation testing strategy (inject-and-assert-denied), and visual-regression testing for auth/switcher flows. Cross-referenced against latest online sources, not copied; each claim above that leans on an external pattern points here.

- AWS — “Multi-tenant data isolation with PostgreSQL Row Level Security.” https://aws.amazon.com/blogs/database/multi-tenant-data-isolation-with-postgresql-row-level-security/ — verified (also cited by 20_*): RLS enforces tenant scoping on every SELECT/UPDATE/DELETE/INSERT so it “works even when your application code has bugs” (grounds §2.1’s forged-WHERE belt), the app role must not be the table owner or a BYPASSRLS/superuser role, and “policy-based admin access over privilege-based bypass … keeps admin access auditable and revocable” (grounds §4’s policy-based-bypass + revocability tests).

- AWS Well-Architected SaaS Lens — REL_3, “How are you testing the multi-tenant capabilities of your SaaS application?” https://wa.aws.amazon.com/saas.question.REL_3.en.html — verified directly this session: “Create tests that attempt to change the tenant context by injecting a new tenant identifier. Verify that the injection is blocked from crossing a tenant boundary,” “inject tenant tokens that attempt to simulate a SaaS identity,” and exercise the shared isolation frameworks to “validate that they accurately apply tenant isolation policies.” Grounds §2.2’s cross-account-token matrix and §4’s forged-is_super_admin-claim escalation test — a boundary you have not tried to break is a boundary you do not know works.

- AWS SaaS Architecture Fundamentals — Tenant isolation. https://docs.aws.amazon.com/whitepapers/latest/saas-architecture-fundamentals/tenant-isolation.html — verified: SaaS systems include explicit constructs that block any attempt to access another tenant’s resources even on shared infrastructure, and isolation must be an automated, first-class validation (“attempt cross-tenant access with one tenant’s session against another tenant’s resources and assert access is denied”). Grounds the three-layer flagship (§2) and the “one layer is not enough” defense-in-depth stance.

- Playwright — “Visual comparisons” (toHaveScreenshot). https://playwright.dev/docs/test-snapshots — verified directly: golden snapshots are generated on first run ({test}-{browser}-{platform}.png) and updated with --update-snapshots; maxDiffPixels/maxDiffPixelRatio set the tolerance (pixelmatch); “Browser rendering can vary based on the host OS, version, settings, hardware … For consistent screenshots, run tests in the same environment where the baseline screenshots were generated.” Grounds §3.1 (the dashboard hostrender golden-diff = toHaveScreenshot) and §3.3 (pinned-environment goldens + calibrated-not-hardcoded thresholds).

Corroborating multi-tenant RLS negative-test guidance (add automated isolation tests so a later migration can’t silently break tenant scoping; test functions/views/nested queries for unintended policy effects; a consistent per-table tenant-column shape keeps policies testable) surfaced consistently across the RLS-for-multi-tenant corpus (https://www.techbuddies.io/2026/01/01/how-to-implement-postgresql-row-level-security-for-multi-tenant-saas/, https://dev.to/uaslimcreate/building-multi-tenant-row-level-security-in-postgresql-a-production-pattern-4n2k) and is applied in §2.1 + §5.

No external source prescribes the three-layer (RLS + app-scope + e2e) flagship composition, the not-a-false-negative three-part isolation assertion (§2 shared design), or the default-account backfill correctness matrix (§5) — those are original work applied to this codebase’s shape, following from 20_*’s data model.

## Honest boundary (§11.4.6)

- This is a test-strategy design, not implemented. No test file, harness, fixture, gate, mutation, or evidence artefact described here exists yet; every “assertion” and “§1.1 mutation” is a plan for the implementation phase (operator-gated, 00_INDEX §2). Nothing here is a §11.4 completion claim, and no test was run under this doc.

- The feature-under-test does not exist yet. Accounts, the account_id/project_id scoping columns, RLS policies, requireAccountAccess, the tenant token claim, the account switcher, the super-admin console, the helix-ota CLI, and the device wizard are all to-be proposals in 20_*/21_*/22_*/23_*/24_*/25_* — this strategy tests them once they are built, and reconciles to those docs’ final shapes (they are the SSOTs; this doc consumes, never redefines).

- Two layers are honestly non-green by construction, today (§0): the RLS layer requires a live PostgreSQL and is topology_unsupported-SKIP without one (memory MVP has only the app-layer scope, §2.2); the byte-level device download-and-apply e2e is object_storage_absent-SKIP until real per-account object storage lands (24_* §4 / 25_* §5). The isolation / scope / UI / super-admin / migration proofs are fully designable and runnable now without those two.

- 26_security_threat_model.md (threat SSOT) and 21_authz_rbac_superadmin.md (permission-model / token-shape SSOT) are planned but not yet authored (00_INDEX §3). The threats tested here are drawn from 20_* §6 + 24_*/25_* §6 and the permission shape from 20_*’s minimal role skeleton; when 26_*/21_* land, this strategy’s threat list and role assertions reconcile to them (they win). Specifically deferred to those docs: the 404-vs-403 cross-account-response choice (§2.2), the exact token claim names (§2.2/§4), and the permission-model shape the matrix UI renders (§3).

- The 23_* “harnesses already exist” claim is inherited, not re-verified here. §3.1 restates the harness paths (clients/ota-manager/visual/ with oracle-diff.mjs + oracle-ocr.mjs; dashboard/hostrender/ Playwright specs) exactly as 23_* §4 established them; this doc did not itself re-open those files — it grounds the claim in 23_*’s verification, and the per-screen tenancy-fixture PASS is the §11.4.170 proof to be produced during implementation, out of scope for a planning doc.

- The recommendation-vs-decision boundary (§11.4.66) is preserved: every alternative the owner docs left open (sign-in split A/B, CLI key direct-vs-exchange, device enrollment A/B, OQ-4 A/B, 404-vs-403) is tested along the recommended path with the alternative’s variant noted — this strategy does not pick for the owner docs.